ANCHOR

Steady Ground for the Return to Work.

Business Requirements Document

Anchor: Evidence-Driven Workforce Intervention Intelligence

Hackathon Project · 36-Hour Build · Team of 5 · BRD Light

| Document Reference | ANCHOR-HACK-BRD-2026-001 |
| --- | --- |
| Version | 1.0, Initial Release |
| Prepared For | Team Anchor: Hamza (Team Lead), Aarushi, Laveesha, Aditya, Somya |
| Classification | Internal, Hackathon Team Use |
| Date | October 2026 |
| Companion Documents | Five individual work files (Hamza, Aditya, Somya, Aarushi, Laveesha). Appendix A and B are identical in all six documents. |

# 1. Document Control

## 1.1 Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | October 2026 | Team Anchor | Initial BRD, produced from the pitch deck (bharat_222.pptx) and refined into a 36-hour buildable scope. |

## 1.2 Team Sign-off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Hamza | Team Lead, Backend Integrator, Demo Owner |  |  |
| Aditya | Core Engines (Diagnostic, Simulation) |  |  |
| Somya | Frontend Lead (Diagnostic and Lab screens) |  |  |
| Laveesha | Audit Module and Transition Screen |  |  |
| Aarushi | Evidence and Data Content, Landing and Evidence Screens, QA |  |  |

# 2. Executive Summary

Anchor is a decision-support tool for people returning to work after a career break, and for the employers who screen them. Most platforms answer a career gap by telling the person to become more qualified. Anchor first checks whether qualification was ever the real barrier. Published field experiments show that the main barrier is often how the career history is presented (visible date gaps, buried experience), not what the candidate can do.

Anchor combines a small registry of published evidence with deterministic rules to do three things: diagnose which barriers a candidate faces, simulate how alternative resume representations change screening odds, and audit employer screening rules that wrongly exclude re-entry talent. Every number on screen carries a label that says whether it is a published statistic, a modelled pattern or a simulated scenario.

This BRD is the "light" version for a 36-hour hackathon. It also corrects a weakness of the pitch deck: the deck was prepared in a hurry and does not make clear what is actually being built. Section 4 fixes that. The plan is designed so five people can build in parallel for about one day of real work, with the remaining hours used for integration, testing and rehearsal.

# 3. Project Overview

| Project Name | Anchor |
| --- | --- |
| Tagline | Steady Ground for the Return to Work. |
| Project Type | 36-hour hackathon prototype (working web application) |
| Domain | Workforce technology, career re-entry, hiring fairness |
| Backend | Python 3.11, FastAPI, Pydantic v2 (deterministic rule engines, JSON data files, no database) |
| Frontend | React 18 + Vite (JavaScript), React Router |
| Data layer | Four JSON data files plus a JSON evidence registry. No database to install or break. |
| Team | Hamza (Team Lead), Aarushi, Laveesha, Aditya, Somya |
| Source of truth | This BRD and the five work files. Appendix A (contract) and Appendix B (golden values) are identical in all of them. |

# 4. What Anchor Is: Clarifying the Pitch Deck

## 4.1 The problem in plain words

A qualified professional pauses a career for caregiving or health reasons. When she applies again, hiring software and recruiters see a date gap and reject her quickly. The usual advice is "take a course". A 2024 Ashoka University field experiment in India found women with career breaks received 49% lower callbacks, and that adding upskilling certificates did not change this significantly. A 2022 Nature Human Behaviour field experiment in the UK found that showing years worked instead of employment dates raised callbacks by about 15% compared with gap-dated resumes. Anchor turns those findings into a tool.

## 4.2 What a user actually does (the product in one story)

- A returning professional opens Anchor and enters her profile (role, years of experience, length of break, skills, how her resume is formatted). A "Load sample" button fills a ready example.

- The Candidate Diagnostic shows five barrier flags, such as "Career-Gap Visibility: HIGH". It then recommends one of three interventions: Reframe, Reskill or Transition, and says plainly whether qualification is the limiting barrier.

- The Intervention Lab shows the same candidate in three versions of her resume (dated, duration-based, optimized) and the modelled screening pass likelihood of each, plus a control that shows an upskilling certificate does not help.

- The Transition Intelligence screen compares her skills with a different target role and splits them into transferable, stale and missing.

- An employer pastes screening rules. The Employer Screening Audit flags rules that shut out re-entry talent and suggests a fairer rule.

- The Evidence Registry lists every study behind the numbers, with sample sizes, limits and where it was run.

## 4.3 Deck claims versus what the 36-hour build delivers

Be precise with the jury. The table separates what is built from what is roadmap.

| Deck says (slide) | What we build in 36 hours | What we say about it |
| --- | --- | --- |
| "Candidate career history upload" (11) | A structured profile form with a sample loader. No file or PDF upload. | "Candidates enter a structured career history; parsing free-text resumes is Phase 2." |
| Empirical Evidence Registry (2, 6) | Two fully cited entries (EV-001, EV-002) shown on the Evidence screen and linked from every result. | "Every number is traceable to a registry entry or a stated assumption." |
| Deterministic Workforce Ontology (2) | A hackathon seed ontology: 16 skills and 5 roles with skill volatility and role outlook. Illustrative, not a validated labour-market model. | "A small, transparent seed ontology; the engine is built so a larger one drops in." |
| Counterfactual Simulation Lab (2, 13) | Three versions (A, B, C) plus a certificate control, computed by a documented formula with eight parameters. | "Scenario projections from published effects plus stated assumptions, never predictions." |
| Enterprise Risk Auditing (2, 14) | A rule library of 6 screening patterns matched by regular expressions against pasted rules. | "A pattern library, not an AI judge. Unknown rules are reported as "no known risk pattern", never as "safe"." |
| Transition Intelligence (12) | Skill decomposition for a chosen target role: transferable, stale, missing. | "Replaces one match score with an actionable breakdown." |
| Provenance tags EMPIRICAL / MODELLED / SIMULATED (13, 17) | Badges on every number, from one shared component. | "Published research is never mixed up with our own modelling." |
| "Operational with language models disconnected" (17) | True by design: no LLM anywhere in the core engines. An optional LLM explainer is a stretch goal only. | "Remove the LLM and Anchor still works, identically." |
| Competitor matrix, roadmap phases (15, 16) | Not built. Pitch material only. | Present as vision; do not demo. |

# 5. Business and Technical Objectives

## 5.1 Business objectives

- Show a working prototype that diagnoses re-entry barriers, simulates resume reframing and audits employer rules, all from one consistent evidence base.

- Prove the central claim of the pitch: Anchor checks whether qualification was the barrier before recommending courses.

- Be honest about evidence. Separate published findings from modelled and simulated numbers on every screen.

## 5.2 Technical objectives

- Deterministic engines with unit tests that reproduce the golden values in Appendix B.

- A frozen API contract so five people can build in parallel and integrate once.

- One-command local run for backend and frontend; works offline on a laptop for the demo.

# 6. Project Scope

## 6.1 In scope (Must Have)

| # | In-scope item |
| --- | --- |
| IS-01 | Candidate profile entry with three sample profiles (A, B, C) |
| IS-02 | Candidate Diagnostic: five barrier flags, intervention recommendation, qualification check |
| IS-03 | Intervention Lab: versions A, B, C, certificate control, benchmark chart, assumptions and limitations |
| IS-04 | Transition Intelligence for any of the 5 seed roles |
| IS-05 | Employer Screening Audit with a 6-rule library and two sample rule sets |
| IS-06 | Evidence Registry screen and evidence chips linked from results |
| IS-07 | Landing page that explains Anchor, the evidence and the three provenance labels |
| IS-08 | Nine REST endpoints, JSON data files, validation and the standard error format |
| IS-09 | Automated tests (engine tests, golden-file contract tests, smoke test) and a manual QA checklist |

## 6.2 Stretch goals (only after M3, in this order)

- S-01 Optional POST /api/explain that rewrites the templated explanation in friendlier language using an LLM, behind an ANCHOR_USE_LLM flag, with the deterministic text as the fallback (Hamza).

- S-02 Printable one-page diagnostic summary from the Diagnostic screen (Somya).

- S-03 Extra seed roles and skills, and extra audit rules (Aarushi, Laveesha).

- S-04 Public deployment of the demo (Hamza). Not needed; the demo runs locally.

## 6.3 Out of scope

- Resume file or PDF upload and free-text parsing.

- User accounts, login, saved profiles, or any database.

- Live job-market data, real ATS integration, or real employer data.

- Anchor Transitions, Reskill and Workforce phases (roadmap only), and the competitor matrix.

- Any scoring based on gender, age or other protected attributes.

# 7. Users and Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Returning professional | Primary user | Understand real barriers; see which change helps; see evidence for it. |
| Employer / recruiter | Secondary user | Find screening rules that exclude capable re-entry talent. |
| Hackathon jury | Evaluator | Sees a working, honest, well-explained product; will probe evidence and "LLM wrapper" questions. |
| Team Anchor | Builders | Parallel work that integrates cleanly in 36 hours. |

# 8. Functional Requirements

## 8.1 Candidate Diagnostic

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-D-01 | User can enter or load a CandidateProfile (Appendix A.3). | Must | Form validates required fields; sample loader |
| FR-D-02 | System returns five barrier flags in a fixed order, each with level, status, explanation and MODELLED badge. | Must | Engine: Aditya |
| FR-D-03 | System recommends exactly one of REFRAME, RESKILL, TRANSITION with rationale, action and evidence links. | Must | Rule order in Aditya's file |
| FR-D-04 | System states whether qualification is the limiting barrier. | Must | Core thesis of Anchor |
| FR-D-05 | User can go from the Diagnostic to the Lab with the same profile. | Must | Shared useProfile() |

## 8.2 Intervention Lab

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-L-01 | Show versions A, B, C side by side with resume preview and pass likelihood. | Must | SIMULATED badge |
| FR-L-02 | Show the drivers behind each number with their own provenance. | Must | EMPIRICAL / MODELLED / SIMULATED |
| FR-L-03 | Show the certificate control: an upskilling certificate does not change the baseline. | Must | Evidence EV-001 |
| FR-L-04 | Show the callback benchmark index chart (100, 51, 51, 58.7 for the sample). | Must | Simple bar chart |
| FR-L-05 | Show all assumptions and the three limitation statements on the page. | Must | Honesty requirement |
| FR-L-06 | Results update when the profile changes. | Should | Re-run on profile change |

## 8.3 Transition Intelligence

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-T-01 | User picks a target role; system returns transferable, stale and missing skills. | Must | Engine: Hamza |
| FR-T-02 | Show counts, coverage percentage and a stacked bar. | Must | UI: Laveesha |
| FR-T-03 | Each stale skill shows why it is stale. | Should | reason field |

## 8.4 Employer Screening Audit

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-A-01 | User pastes one rule per line or loads a sample rule set. | Must | Up to 50 lines |
| FR-A-02 | Each line is matched against the rule library; result shows risk level, impact, recommended fix and evidence. | Must | Table like slide 14 |
| FR-A-03 | Unmatched lines show "No known risk pattern" and never "safe". | Must | Honesty requirement |
| FR-A-04 | Summary shows flagged count and counts by risk level. | Should |  |

## 8.5 Evidence and Platform

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-E-01 | Evidence screen lists every registry entry with citation, sample, headline, findings, limits and link. | Must | Aarushi |
| FR-E-02 | Every evidence id shown in a result opens the matching entry (/evidence#EV-001). | Must | EvidenceChip |
| FR-P-01 | Nine endpoints exactly as in Appendix A.4, with the standard error format. | Must | Hamza |
| FR-P-02 | Startup data-integrity check fails fast if any id reference is broken. | Must | check_data.py |
| FR-P-03 | Every page shows the population-level disclaimer in the footer. | Must | Shared layout |
| FR-P-04 | Frontend can run on mocks only (VITE_USE_MOCKS=true) as a demo fallback. | Must | Somya, Aarushi |

# 9. Non-Functional Requirements

| ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-01 | Determinism | Same input always produces the same output; engines use no randomness, clock, network or LLM. | 100% repeatable |
| NFR-02 | Performance | Every API call returns quickly on a laptop. | Under 1 second |
| NFR-03 | Honesty | Every displayed number is tagged EMPIRICAL, MODELLED or SIMULATED; limitations are visible. | No untagged numbers |
| NFR-04 | Fairness | No scoring on gender, age or other protected attributes; disclaimer on every page. | Verified in QA |
| NFR-05 | Reliability | Invalid input returns the standard 422 error body; the UI shows it without crashing. | No white screens |
| NFR-06 | Testability | Engine tests and golden-file tests reproduce Appendix B. | All green at M2 |
| NFR-07 | Usability | A judge can complete the full demo without explanation; sample loaders on every module. | 3-minute demo |
| NFR-08 | Portability | Runs on Windows, macOS or Linux with Python 3.11+ and Node 20+; no database or internet needed. | Verified on 2 laptops |

# 10. System Design

## 10.1 Architecture

Anchor follows the deck's three layers: Observe (evidence and ontology data), Explain (diagnostic engine: why is opportunity reduced?) and Intervene (simulation, transition and audit engines: what changes if we act?). Technically it is a React single-page app calling a FastAPI service. The service loads JSON data files at startup and passes them to pure Python engine functions.

Browser (React + Vite, :5173) Pages -> api/client.js --HTTP/JSON--> FastAPI (:8000, /api) routers (thin) ¦-> engines/diagnostic + intervention (Aditya) ¦-> engines/simulation (Aditya) ¦-> engines/transition (Hamza) ¦-> engines/audit (Laveesha) loader.py -> data/*.json (ontology, evidence registry, simulation params, audit rules, samples)

## 10.2 Core rules in one table

| Module | How it decides (full detail in the owner's work file) |
| --- | --- |
| Diagnostic | Five rule-based flags from the profile: gap visibility, experience salience, recent-role evidence, skill freshness, availability signal. Intervention order: TRANSITION if the target role differs from the prior role or the prior role is DECLINING; else RESKILL if skill freshness is LOW; else REFRAME. |
| Simulation | Pass likelihood A = reference x (1 - penalty scaled to gap length). B = A x 1.15 (published reframing lift). C = B x 1.05 (competency clusters) x 1.05 (availability indicator). Certificate control adds 0%. Capped at 95%. |
| Transition | For each core skill of the target role: not owned = missing; owned but HIGH-volatility with a break of 2+ years = stale; otherwise transferable. |
| Audit | Each pasted line is tested against regular-expression patterns of six library rules; the highest-risk match wins; no match = NONE. |

## 10.3 Who owns which files

Rule: one file, one owner. If you need a change in a file you do not own, message the owner. Nobody edits schemas.py or the Appendix A contract after H2 without Hamza's approval.

| Path | Owner | Purpose |
| --- | --- | --- |
| contract/examples/*.json | Aarushi | Frozen request/response examples (copy of Appendix B). Mocks for the frontend, fixtures for backend tests. |
| backend/app/main.py, schemas.py, loader.py, check_data.py | Hamza | FastAPI app, CORS, error format, Pydantic models (frozen at H2), JSON loading and data-integrity check. |
| backend/app/routers/*.py | Hamza | Thin endpoints (health, ontology, samples, evidence, diagnose, simulate, transition, audit). No business logic. |
| backend/app/engines/diagnostic.py, intervention.py, simulation.py | Aditya | Barrier-flag engine, intervention classifier, counterfactual simulation engine. |
| backend/app/engines/transition.py | Hamza | Skill decomposition engine (transferable / stale / missing). |
| backend/app/engines/audit.py | Laveesha | Employer screening-rule matcher. |
| backend/app/data/ontology.json, evidence_registry.json, samples.json | Aarushi | Skills and roles; the evidence registry; sample profiles and sample rule sets. |
| backend/app/data/simulation_params.json | Aditya | Every number the simulation uses, each tagged with its provenance. |
| backend/app/data/audit_rules.json | Laveesha | Screening-rule library (patterns, risk, impact, recommendation). |
| backend/tests/test_diagnostic.py, test_simulation.py | Aditya | Unit tests that reproduce the golden values. |
| backend/tests/test_transition.py, test_golden.py | Hamza | Transition tests and full golden-file contract tests. |
| backend/tests/test_audit.py | Laveesha | Audit-rule tests. |
| frontend/ scaffold (package.json, vite.config.js, index.html) | Somya | React + Vite project. |
| frontend/src/main.jsx, App.jsx, styles/theme.css | Somya | App shell, routes, navigation, design tokens. |
| frontend/src/api/client.js, context/ProfileContext.jsx, components/*.jsx | Somya | The only place that calls the API; shared candidate-profile state; shared UI components. |
| frontend/src/pages/DiagnosticPage.jsx, LabPage.jsx | Somya | Candidate Diagnostic and Intervention Lab screens. |
| frontend/src/pages/TransitionPage.jsx, AuditPage.jsx | Laveesha | Transition Intelligence and Employer Screening Audit screens. |
| frontend/src/pages/HomePage.jsx, EvidencePage.jsx | Aarushi | Landing page and Evidence Registry screen. |
| frontend/src/mocks/*.json | Aarushi | Copies of contract/examples used when VITE_USE_MOCKS=true. |
| scripts/smoke_test.py, README.md, docs/ | Hamza | End-to-end smoke test, run instructions, deck fixes, submission pack. |

The full API contract (Appendix A) and golden values (Appendix B) are at the end of this document.

# 11. Evidence, Provenance and Honest Limits

| Tag | Meaning | Example on screen |
| --- | --- | --- |
| EMPIRICAL | A statistic published in a cited study, shown with its registry id. | 49% lower callbacks (EV-001); +15% callbacks (EV-002) |
| MODELLED | A rule-based pattern computed from the candidate profile. | "Career-Gap Visibility: HIGH" |
| SIMULATED | A scenario projection from stated assumptions. | "Pass likelihood 43.3%" |

## 11.1 Registry entries

| ID | Study | Finding used | Where run |
| --- | --- | --- | --- |
| EV-001 | Mahajan and Nandhini S. (Oct 2024), "Restart: Women, career breaks and employer response", Ashoka University Discussion Paper 125 (working paper) | 49% lower callbacks for women with a career break; upskilling certificates gave no statistically significant difference | India, private sector |
| EV-002 | Kristal, Nicks, Gloor and Hauser (2022), "Reducing discrimination against job seekers with and without employment gaps", Nature Human Behaviour, 7(2), 211-218 | Showing years worked instead of employment dates raised callbacks by about 15% versus gap resumes (about 8% versus resumes with no gap); effect driven by making experience salient | United Kingdom, N = 9,022 |

## 11.2 Things the jury may challenge, and our honest position

- The two studies come from different countries. True. We never claim direct transfer; the geography limit is stored in each registry entry and shown in the Lab limitations.

- Population averages are not individual predictions. True. Every result carries a disclaimer and the Lab states that pass likelihoods are scenarios.

- Some Lab numbers are assumptions. True and visible: the 67% reference level and the two 5% levers are labelled SIMULATED and listed on screen.

- EV-001 is a working paper, not yet a journal article. We label it so.

# 12. Work Split Across the Five Members

The split follows the principle "one owner per file, contract-first, mock-first": each person works only on their own files against a frozen contract, so nothing collides during testing. Difficulty is matched to each member as requested.

| Member | Level | Owns | Est. hours |
| --- | --- | --- | --- |
| Aditya | Hardest | Diagnostic engine, intervention classifier, simulation engine and their tests, simulation_params.json. The analytical heart of Anchor. | 16 – 18 |
| Hamza (Team Lead) | Moderate | Repo, schemas.py, loader and data-integrity check, all routers, transition engine, golden and smoke tests, integration, merging, demo and deck fixes. | 14 – 16 |
| Somya | Medium-hard | Frontend foundation (shell, theme, API client, profile context, shared components), Diagnostic screen, Intervention Lab screen. | 16 – 18 |
| Laveesha | Easy | Audit rule library, audit engine (simple loop), audit tests, Audit screen, Transition screen. | 11 – 13 |
| Aarushi | Easiest | Contract example files, ontology, evidence registry and samples data files, Landing screen, Evidence screen, QA checklist execution. | 10 – 12 |

## 12.1 Dependency map (who waits for whom)

| Needed by | Needs | From | Needed at |
| --- | --- | --- | --- |
| Everyone | schemas.py and contract/examples | Hamza and Aarushi | H2 |
| Aditya, Hamza, Laveesha | ontology.json, evidence_registry.json | Aarushi | H4 |
| Somya (real data mode) | Routers running (stub mode first) | Hamza | H5 |
| Somya, Laveesha, Aarushi | Shell, theme, components, useProfile(), API client | Somya | H4 (stub versions at H2) |
| Hamza (real mode) | Diagnostic and simulation engines | Aditya | H8 |
| Hamza (real mode) | Audit engine and rules file | Laveesha | H8 |

Because Somya's pages run on mocks and Hamza's routers can run in stub mode, nobody is ever blocked waiting for someone else's code.

# 13. The 36-Hour Plan

Designed so every Must Have is finished by H24, about one day of build time. H24 to H36 is for the code freeze, testing, deck fixes, rehearsal and buffer. Nobody should work more than 14 hours straight; staggered rest windows are built in.

| Phase | Hours | Activities | Exit criteria |
| --- | --- | --- | --- |
| 0. Kickoff and contract freeze | H0 – H2 | Read this BRD together; confirm roles; create repo; Hamza writes schemas.py; Aarushi writes contract/examples; Somya scaffolds Vite; tag contract-v1. | M0 reached |
| 1. Parallel build | H2 – H8 | Each member builds their own files against the contract (see work files). Aditya: engines. Hamza: loader, routers, stub mode. Somya: shell and components. Laveesha: rules and audit engine. Aarushi: data files. | M1 at H8 |
| 2. First integration | H8 – H14 | Stub mode off. Real engines behind routers; real data behind pages. Fix mismatches. Smoke test on samples A, B, C. | M2 at H14 |
| 3. Complete the product | H14 – H24 | Finish screens, edge cases, error states, responsiveness. Rest window for group 1 (Aarushi, Laveesha) around H17 – H22. Rest window for group 2 (Somya, Aditya) around H21 – H26. | M3 at H24 |
| 4. Freeze and test | H24 – H28 | Code freeze at H28. Aarushi runs the QA checklist; bugs go to Hamza. Deck corrected to match app numbers. Hamza rests H28 – H32 once QA is green. | M4 at H28 |
| 5. Rehearse and submit | H28 – H36 | Three timed 3-minute demo rehearsals, backup recording, screenshots, README, submission. H34 – H36 is pure buffer. | M5 at H34 |

## 13.1 Milestones

| ID | Hour | Name | Exit criteria (all must be true) |
| --- | --- | --- | --- |
| M0 | H0 – H2 | Contract freeze | Repo skeleton pushed; schemas.py and contract/examples merged; git tag contract-v1. Everyone can run backend and frontend. |
| M1 | H8 | Parts done in isolation | Each owner's files pass their own tests / render from mocks. ANCHOR_STUB=0 works with real engines. |
| M2 | H14 | First end-to-end | Sample A flows through every page against the real API. Smoke test green for samples A, B, C and the audit sample. |
| M3 | H24 | Feature complete | Every Must Have requirement works. Only polish, bugs and stretch goals remain. |
| M4 | H28 | Code freeze | Only bug fixes approved by Hamza. Deck numbers match the app. Data files frozen. |
| M5 | H34 | Demo ready | Three full rehearsals done, backup recording made, submission pack ready. H34 – H36 is buffer. |

## 13.2 Working rules that protect integration

- Contract freeze at H2. Any change after that is a CONTRACT CHANGE REQUEST to Hamza, allowed only before H12; he updates Appendix A, the examples and the tag (contract-v2) and tells everyone.

- One file, one owner. Branch names feat/<name>-<topic>; only Hamza merges to main; pull main before every push; never force-push.

- Golden values are law. Appendix B is tested by engine tests (Aditya, Laveesha, Hamza) and by contract tests (Hamza).

- Mock-first. Frontend pages are built against frontend/src/mocks copies of the golden examples, then switched to the real API at M2.

- Data integrity check (python -m app.check_data) must pass before every merge that touches a data file.

# 14. Quality and Demo Readiness

## 14.1 Definition of done (for every deliverable)

- Code runs from a clean checkout using the documented commands.

- Its tests pass and reproduce the golden values.

- No console errors; loading, error and empty states exist for every screen.

- Nothing outside the owner's files was edited.

## 14.2 Manual QA checklist (Aarushi runs it from H24)

| # | Check | Expected |
| --- | --- | --- |
| 1 | Home loads; links reach every screen | No errors |
| 2 | Diagnostic: load Sample A, run | Flags HIGH, LOW, MEDIUM, HIGH, LOW; recommendation REFRAME; qualification NOT limiting |
| 3 | Diagnostic: load Sample B | Recommendation TRANSITION |
| 4 | Diagnostic: load Sample C | Recommendation RESKILL; qualification IS limiting |
| 5 | Lab with Sample A | 34.2%, 39.3%, 43.3%; control equals A; index 100, 51, 51, 58.7; assumptions and limitations visible |
| 6 | Transition with Sample B, target Data Analyst | 5 transferable, 1 stale, 2 missing, 62.5% coverage |
| 7 | Audit: load deck rules | 2 HIGH and 1 MEDIUM |
| 8 | Audit: load mixed rules | Two lines show "No known risk pattern" |
| 9 | Evidence: click an evidence chip anywhere | Opens the matching entry |
| 10 | Enter invalid input (gap_years = -1) | Readable error, no crash |
| 11 | Stop the backend, reload | Clear "cannot reach server" banner |
| 12 | Resize to phone width | Layout stays usable |
| 13 | Every number has a provenance badge; footer disclaimer present | Yes |

## 14.3 The 3-minute demo script

| Time | Screen | Who speaks | Message |
| --- | --- | --- | --- |
| 0:00 | Home | Hamza | The problem and the thesis: "Anchor checks whether qualification was ever the barrier." |
| 0:20 | Evidence | Aarushi | Two published studies; labels EMPIRICAL, MODELLED, SIMULATED. |
| 0:40 | Diagnostic (Sample A) | Somya | Five flags; REFRAME; qualification is not the barrier. |
| 1:20 | Lab | Somya | Same person, three resumes; 34.2% to 43.3%; certificate does nothing. |
| 2:00 | Transition (Sample B) | Laveesha | Marketing to Data Analyst: 5 transferable, 1 stale, 2 missing. |
| 2:25 | Audit | Laveesha | Employer rules flagged with fixes. |
| 2:50 | Close / Q&A | Hamza, Aditya | "No LLM needed; every number is traceable." Aditya takes engine questions. |

Fallback: if the backend fails on stage, set VITE_USE_MOCKS=true and restart the frontend; Sample A runs fully on mocks. Keep a screen recording of the full demo as a second fallback.

# 15. Risks and Mitigations

| ID | Risk | Mitigation | Owner |
| --- | --- | --- | --- |
| R-01 | Contract drift: someone renames a field and the UI silently breaks. | Contract freeze at H2; golden tests; change-request rule. | Hamza |
| R-02 | Environment problems (Python or Node versions) waste hours. | Versions fixed in Appendix A.1; all five confirm both run by H1. | Hamza |
| R-03 | Lab screen takes longer than planned. | Mocks from H2; build order: numbers first, chart last; chart may be CSS bars. | Somya |
| R-04 | A broken id in a data file crashes everything. | check_data.py at startup and before every data merge. | Hamza, Aarushi |
| R-05 | Deck numbers do not match the app and the jury notices. | Deck corrections in Section 16 applied by H26. | Hamza |
| R-06 | A cited figure is wrong. | Aarushi verifies both studies' figures against the papers by H8. | Aarushi |
| R-07 | Over-claiming evidence (individual predictions, cross-country transfer). | Limitations on screen; scripted answers in work files. | All |
| R-08 | Merge conflicts at integration time. | One owner per file; small frequent PRs. | Hamza |
| R-09 | Fatigue causes mistakes late on. | Feature-complete at H24; staggered rest windows; code freeze H28. | Hamza |
| R-10 | Demo day failure (Wi-Fi, laptop). | Everything runs locally; mock-mode fallback; recorded backup. | Hamza |

# 16. Pitch-Deck Corrections and Open Decisions

While turning the deck into requirements we found items that could embarrass the team in front of the jury. Hamza decides each by H18 and updates the deck by H26. Recommended choices are shown.

| # | Where | Issue | Recommendation |
| --- | --- | --- | --- |
| 1 | Slides 8, 13 | The deck treats "+15%" as +15 points (index 51 to 66; pass likelihood 34% to 49% to 62%). The published result is a percentage increase in callbacks, so it should be multiplicative: 51 x 1.15 = 58.7; 34.2% x 1.15 = 39.3%. The app uses the correct maths. | Change slides 8 and 13 to the app's numbers (58.7; 34.2%, 39.3%, 43.3%). Deck and demo must show the same figures. |
| 2 | Slide 8 | The deck shows "gap plus certificate = 52". The study found no statistically significant difference, and the app models 0% change (51). | Show 51 and label it "no significant change". |
| 3 | Slide 13 | Version A shows employment 2016 to 2020 (4 years) but the profile says 7.2 years of experience. | Change to 2013 to 2020 (as in the sample profile). |
| 4 | Slide 11 | "Career history upload" implies a file upload. | Rename to "Structured career-history entry" and say upload is Phase 2. |
| 5 | Slide 6 | Study 2 is described without its country, and the +8% result versus no-gap resumes is missing. Study 1 is a working paper. Author name appears as "Nandhini S." in the paper and "Nandini S." on the university page. | Add "(UK)", add the +8% finding, add "working paper", and use one spelling consistently. |
| 6 | Slide 6 | Sample sizes 15,872 applications and 3,968 postings (Study 1) were not confirmed in the sources we checked. | Aarushi confirms in the PDF; correct the deck and registry if different. |
| 7 | Slide 15 | "1.6B profile databases" for competitors is an unverified claim. | Verify against a source or remove the number. |
| 8 | Slide 12 | The Marketing Manager to Data Analyst breakdown (5 transferable, 2 missing, 1 stale) is now reproduced exactly by the Sample B profile. | Keep as is; demo with Sample B. |

# 17. Success Criteria

- Samples A, B and C produce exactly the outcomes in Appendix B.1 through the real API and the UI.

- All nine endpoints respond as in Appendix A; invalid input returns the standard error body.

- Every displayed number has a provenance badge; every limitation statement is visible in the Lab.

- Engine, audit, transition and golden tests all pass from a clean checkout.

- The full 3-minute demo runs three times in a row without error, on mocks and on the real backend.

- Deck figures match the app figures.

- The data-integrity check passes and no file was edited by anyone except its owner.

# 18. Constraints and Assumptions

## 18.1 Constraints

- 36 hours in total, five people, laptops only; no paid services required.

- Stack fixed in Appendix A.1. No database, no authentication, no live deployment required.

## 18.2 Assumptions

- Every member can run Python 3.11+ and Node 20+ locally (verified by H1).

- Members use an AI coding assistant; each work file is written to be pasted into it whole.

- The seed ontology and rule library are illustrative and are presented as such.

# 19. Glossary

| Term | Definition |
| --- | --- |
| ATS | Applicant Tracking System: software that filters job applications, often by date rules. |
| Callback | An employer contacting a candidate after an application. |
| Career-break re-entry penalty | The reduction in callbacks faced by candidates whose resumes show a break. |
| Counterfactual simulation | Asking "what if the same candidate were presented differently?" and comparing modelled outcomes. |
| EMPIRICAL / MODELLED / SIMULATED | Anchor's three provenance labels (Section 11). |
| Golden values | Expected outputs for the sample profiles, used by every test (Appendix B). |
| Ontology | The structured list of skills and roles, with skill volatility and role outlook. |
| Reframe, Reskill, Transition | The three interventions: change presentation; refresh missing or stale skills; move to an adjacent role. |
| Skill volatility | How quickly a skill's toolchain changes (LOW, MEDIUM, HIGH); HIGH-volatility skills go stale during a long break. |
| Stub mode | Backend mode returning the golden example instead of running engines, so the frontend is never blocked. |

— End of Main Body —

# Appendix A. Frozen Integration Contract (identical in all six documents)

This appendix is identical in the BRD and in every work file. It is frozen at hour 2 (git tag contract-v1). Backend, frontend and tests are all written against it, which is why the five parts fit together without surprises.

## A.1 Conventions

| Item | Rule |
| --- | --- |
| Backend | Python 3.11+, FastAPI, Pydantic v2, uvicorn. Port 8000. Every route is under /api. Dependencies: fastapi, uvicorn[standard], pydantic>=2, pytest, httpx. |
| Frontend | React 18 + Vite, plain JavaScript (not TypeScript), React Router. Port 5173. frontend/.env: VITE_API_BASE=http://localhost:8000/api and VITE_USE_MOCKS=false. |
| CORS | Backend allows origins http://localhost:5173 and http://127.0.0.1:5173, all methods and headers. |
| Naming | JSON fields are snake_case. Enum values are UPPER_CASE strings. Skill and role ids are lower_snake_case. Evidence ids are EV-001; audit rule ids are AR-001. |
| Numbers | Percentages are numbers from 0 to 100 (never 0 to 1). Round to 1 decimal at output only, using round(x + 1e-9, 1). A number may print as 67 or 67.0; both are valid. |
| Determinism | Same input gives the same output. No random, no current time, no network, no LLM inside any engine. This is what separates Anchor from an "LLM wrapper". |
| Request bodies | Every POST body is a JSON object. Shapes are listed in A.4. |
| Errors | HTTP 422 for bad input, 404 for unknown evidence id, 500 for unexpected errors. Body: {"error": {"code": "VALIDATION_ERROR", "message": "Invalid request", "details": [{"field": "profile.skills[0]", "message": "Unknown skill id 'xyz'"}]}}. Codes: VALIDATION_ERROR, NOT_FOUND, INTERNAL_ERROR. |
| Stub mode | Backend env ANCHOR_STUB=1 makes routers return the golden examples for sample A. It exists so the frontend is never blocked. Real mode is the default (ANCHOR_STUB=0). |
| Engine signatures | Engines are pure Python functions that import only from app.schemas. They never import FastAPI. Signatures are listed in A.5. |
| Provenance tags | Three labels travel with every number: EMPIRICAL = a statistic published in a cited study. MODELLED = a rule-based pattern computed from the candidate profile. SIMULATED = a scenario projection built from stated assumptions. |

## A.2 Enumerations

| Enum | Allowed values |
| --- | --- |
| ResumeFormat | CHRONOLOGICAL, DURATION |
| GapReason | CAREGIVING, HEALTH, RELOCATION, OTHER |
| Level | LOW, MEDIUM, HIGH |
| FlagStatus | BARRIER, WATCH, STRENGTH |
| Intervention | REFRAME, RESKILL, TRANSITION |
| Provenance | EMPIRICAL, MODELLED, SIMULATED |
| RiskLevel | HIGH, MEDIUM, LOW, NONE |
| Volatility (skills) | LOW, MEDIUM, HIGH |
| Outlook (roles) | GROWING, STABLE, DECLINING |
| Version id | A, B, C |
| Version representation | CHRONOLOGICAL, DURATION, OPTIMIZED |
| Driver effect | BASE, RELATIVE_CHANGE |

## A.3 CandidateProfile (the object every module shares)

| Field | Type | Req. | Validation / meaning |
| --- | --- | --- | --- |
| name | string | no | Max 60 characters. Display only. |
| current_or_last_role_id | string | yes | Must be a role id in ontology.json. The role the candidate held before the break. |
| target_role_id | string | yes | Must be a role id in ontology.json. The role they want to return to. |
| industry | string | yes | 1 to 60 characters. Display only (e.g. "Consumer Goods (FMCG)"). |
| location | string | no | Max 60 characters. Display only. |
| experience_years | number | yes | 0 to 50. Cumulative experience before the break. |
| experience_start_year | integer | no | 1970 to 2035. Display only (resume preview). |
| experience_end_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_years | number | yes | 0 to 15. Length of the career break. |
| reentry_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_reason | GapReason | no | Default OTHER. Display only; never used in scoring. |
| resume_format | ResumeFormat | yes | How the candidate's resume currently presents experience. |
| skills | string[] | yes | 1 to 30 skill ids, each present in ontology.json, no duplicates. |
| recent_activities | string[] | no | Default []. Up to 10 non-empty strings (freelance work, volunteering, projects). Blank strings are ignored. |
| availability_stated | boolean | yes | True if the resume explicitly says the candidate is ready to return. |

There is deliberately no gender, age or name-based field that affects scoring. Anchor must never score a person on a protected attribute.

## A.4 Endpoints

| Method and path | Request body | Response | Logic by | UI by |
| --- | --- | --- | --- | --- |
| GET /api/health | none | {"status":"ok","version":"1.0","stub_mode":false} | Hamza | n/a |
| GET /api/ontology | none | Ontology (A.6) | Hamza | Somya, Laveesha |
| GET /api/samples | none | Samples (A.6) | Hamza | Somya, Laveesha |
| GET /api/evidence | none | {"entries": [EvidenceEntry]} | Hamza | Aarushi |
| GET /api/evidence/{id} | none | EvidenceEntry, or 404 NOT_FOUND | Hamza | Aarushi |
| POST /api/diagnose | {"profile": CandidateProfile} | DiagnosticResult | Aditya | Somya |
| POST /api/simulate | {"profile": CandidateProfile} | SimulationResult | Aditya | Somya |
| POST /api/transition | {"profile": CandidateProfile, "target_role_id": "data_analyst"} | TransitionResult | Hamza | Laveesha |
| POST /api/audit | {"rules": ["line one", "line two"]} (1 to 50 strings, each up to 300 characters) | AuditResult | Laveesha | Laveesha |

## A.5 Response shapes and engine signatures

### DiagnosticResult  (engine: run_diagnostic(profile, ontology) -> DiagnosticResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | Target role used for skill-freshness scoring. |
| flags | Flag[5] | Always 5 items in this fixed order: gap_visibility, experience_salience, recent_role_evidence, skill_freshness, availability_signal. |
| flags[].id / label / level / status / explanation / provenance | string / string / Level / FlagStatus / string / MODELLED | level is the value of the attribute; status says whether that value is a BARRIER, a WATCH item or a STRENGTH (polarity differs per flag). |
| summary | {barrier_count, watch_count, strength_count} | Counts of flag statuses (sum is 5). |
| recommendation | {intervention, title, rationale, prescribed_action, also_apply[], evidence_ids[]} | The single recommended intervention. also_apply holds secondary interventions; evidence_ids point to the Evidence Registry. |
| capability_check | {qualification_limiting: bool, explanation} | Anchor's core thesis: is lack of qualification the real barrier? |

### SimulationResult  (engine: run_simulation(profile, ontology, params) -> SimulationResult)

| Field | Type | Meaning |
| --- | --- | --- |
| versions | Version[3] | Always A, B, C in this order. |
| versions[].id / label / representation | VersionId / string / enum | A "Chronological Baseline", B "Experience Duration Framing", C "Candidate-Optimized Framing". |
| versions[].pass_likelihood_pct | number | Screening pass likelihood (SIMULATED). |
| versions[].resume_preview | string[] | The resume lines this version would show. |
| versions[].drivers | Driver[] | Why the number is what it is. Driver = {label, effect, value_pct, provenance, evidence_id or null}. |
| versions[].provenance | SIMULATED | Always SIMULATED. |
| control_certificate | {label, pass_likelihood_pct, note, provenance, evidence_id} | Control scenario: baseline plus an upskilling certificate (no significant effect). |
| benchmark_index | {label, value, provenance}[4] | Callback index, continuous employment = 100. Feeds the benchmark chart. |
| assumptions | {key, value, provenance, note}[] | One entry per key in simulation_params.json, in file order. |
| limitations | string[3] | Fixed honesty statements (see Appendix B). |

### TransitionResult  (engine: run_transition(profile, target_role_id, ontology) -> TransitionResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | The role being evaluated. |
| transferable | {id, name, cluster}[] | Core skills of the target role that the candidate has and that are current. |
| stale | {id, name, cluster, reason}[] | Core skills the candidate has, but whose toolchain is HIGH-volatility and the break is 2 years or more. |
| missing | {id, name, cluster}[] | Core skills the candidate does not have. |
| counts | {transferable, stale, missing, total} | total = number of core skills of the target role. |
| coverage_pct | number | 100 x transferable / total, 1 decimal. |
| provenance | MODELLED | Always MODELLED. |

All three lists keep the order in which the skills appear in the target role's core_skills.

### AuditResult  (engine: run_audit(rules, rule_library) -> AuditResult)

| Field | Type | Meaning |
| --- | --- | --- |
| results | Result[] | One per non-blank input line, in input order. |
| results[].line_number | integer | 1-based position among non-blank lines. |
| results[].rule_text | string | The line after trimming and bullet stripping. |
| results[].matched_rule_id / matched_rule_name | string or null | Library rule matched; null if none. |
| results[].risk_level | RiskLevel | NONE when nothing matched. |
| results[].impact / recommended_intervention | string / string or null | Copied from the matched library rule; for no match, impact is "No known risk pattern in the Anchor rule library." and recommendation is null. |
| results[].evidence_ids / provenance | string[] / MODELLED or null | Provenance is null when nothing matched. |
| summary | {total_rules, flagged, high, medium, low, none} | Counts by risk level; flagged = total_rules minus none. |

## A.6 Data file shapes

| File / object | Shape |
| --- | --- |
| Ontology (ontology.json, returned by /api/ontology) | {"skills": [{id, name, cluster, volatility}], "roles": [{id, name, function, outlook, core_skills: [skill ids]}]} |
| EvidenceEntry (evidence_registry.json = {"entries": [...]}) | {id, short_title, citation, authors, year, venue, study_type, geography, sample, headline: {value, label}, findings[], limits[], transferability_note, provenance, url} |
| Samples (samples.json, returned by /api/samples) | {"profiles": [{id, title, description, profile: CandidateProfile}], "audit_rule_sets": [{id, title, rules[]}]} |
| SimulationParams (simulation_params.json) | Object keyed by parameter name; each value is {value, provenance, evidence_id, note}. Keys: reference_pass_likelihood_pct, gap_penalty_pct_at_full, gap_years_at_full_penalty, reframing_relative_lift_pct, competency_cluster_lift_pct, availability_indicator_lift_pct, certificate_lift_pct, max_pass_likelihood_pct. |
| AuditRuleLibrary (audit_rules.json) | {"rules": [{id, name, patterns[] (regular expressions), risk_level, impact, recommended_intervention, evidence_ids[], provenance}]} |

## A.7 Shared UI tokens and components (owned by Somya, used by everyone)

| Item | Value |
| --- | --- |
| Provenance colours | EMPIRICAL #1F5FA8 (blue), MODELLED #0F766E (teal), SIMULATED #6B46C1 (purple). |
| Status / risk colours | BARRIER and HIGH #C0392B (red); WATCH and MEDIUM #B7791F (amber); STRENGTH and LOW #2E7D32 (green); NONE #6B7280 (grey). |
| Brand colours | Navy #1A2E4A, accent blue #2E74B5, light panel #EEF4FA. Font: system sans-serif stack. |
| Components | <ProvenanceBadge kind="EMPIRICAL¦MODELLED¦SIMULATED" />, <LevelBadge value="HIGH¦MEDIUM¦LOW¦NONE¦BARRIER¦WATCH¦STRENGTH" />, <EvidenceChip id="EV-001" /> (links to /evidence#EV-001), <Card title>, <PageHeader title subtitle>, <ErrorBanner error>, <Loader />. Never hand-roll these in a page. |
| Hook | useProfile() returns { profile, setProfile, loadSampleProfile(sampleId) }. profile is a CandidateProfile or null. |
| API client | src/api/client.js exports getHealth(), getOntology(), getSamples(), getEvidence(), getEvidenceById(id), diagnose(profile), simulate(profile), transition(profile, targetRoleId), audit(rules). Each returns parsed JSON or throws ApiError {code, message, details}. Pages never call fetch directly. |
| Routes | / Home, /diagnostic, /lab, /transition, /audit, /evidence. |
| Footer disclaimer (every page) | "Anchor shows population-level evidence and modelled scenarios. It does not predict any individual's outcome." |

# Appendix B. Golden Examples (expected values everyone tests against)

These examples were computed with a reference implementation of the rules in this document set. If your output differs, your code is wrong, or the spec has a gap; tell Hamza. Numbers are compared with a tolerance of 0.05.

## B.1 Outcome matrix for the three sample profiles

| Check | Sample A | Sample B | Sample C |
| --- | --- | --- | --- |
| Description | Marketing Manager, Pune; 7.2 yrs experience; 3.0 yr break; target Marketing Manager | Same candidate; target Data Analyst | HR Manager, Bengaluru; 5.0 yrs; 4.0 yr break; only 2 of 5 core skills |
| Flag levels (gap, salience, recent, freshness, availability) | HIGH, LOW, MEDIUM, HIGH, LOW | HIGH, LOW, MEDIUM, MEDIUM, LOW | HIGH, LOW, MEDIUM, LOW, HIGH |
| Summary barrier / watch / strength | 3 / 1 / 1 | 3 / 2 / 0 | 3 / 1 / 1 |
| Recommended intervention | REFRAME | TRANSITION | RESKILL |
| qualification_limiting | false | false | true |
| Simulation A / B / C (%) | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 39.3 |
| Benchmark index (continuous, gap, gap + certificate, gap + reframing) | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 |
| Transition counts (transferable / stale / missing / total), coverage | Target Marketing Manager: 5 / 1 / 0 / 6, 83.3% | Target Data Analyst: 5 / 1 / 2 / 8, 62.5% | Target HR Manager: 2 / 0 / 3 / 5, 40.0% |

Why C equals B for sample C: the competency-cluster lever needs at least 3 skills (sample C has 2) and the availability lever only applies when availability is not already stated (sample C states it). This is intended behaviour and a good edge-case test.

## B.2 Sample A: request body for /api/diagnose and /api/simulate

{ "profile": { "current_or_last_role_id": "marketing_manager", "target_role_id": "marketing_manager", "industry": "Consumer Goods (FMCG)", "location": "Pune, India", "experience_years": 7.2, "experience_start_year": 2013, "experience_end_year": 2020, "gap_years": 3, "reentry_year": 2023, "gap_reason": "CAREGIVING", "resume_format": "CHRONOLOGICAL", "skills": [ "brand_strategy", "pnl_leadership", "analytics", "excel", "business_intelligence", "stakeholder_management", "campaign_tracking", "reporting_dashboards" ], "recent_activities": [], "availability_stated": false } }

## B.3 Sample A: response of POST /api/diagnose

{ "target_role": {"id": "marketing_manager", "name": "Marketing Manager"}, "flags": [ { "id": "gap_visibility", "label": "Career-Gap Visibility", "level": "HIGH", "status": "BARRIER", "explanation": "Chronological date stamps make the 3-year break visible and can trigger automated ATS disqualification.", "provenance": "MODELLED" }, { "id": "experience_salience", "label": "Experience Salience", "level": "LOW", "status": "BARRIER", "explanation": "7.2 years of experience are buried beneath the 3-year break in a date-based resume.", "provenance": "MODELLED" }, { "id": "recent_role_evidence", "label": "Recent-Role Evidence", "level": "MEDIUM", "status": "WATCH", "explanation": "Relevant domain responsibilities from prior tenure are preserved; adding recent activity would strengthen this.", "provenance": "MODELLED" }, { "id": "skill_freshness", "label": "Skill Freshness", "level": "HIGH", "status": "STRENGTH", "explanation": "Core competencies for Marketing Manager remain directly relevant (5/6 core skills current).", "provenance": "MODELLED" }, { "id": "availability_signal", "label": "Availability Signal", "level": "LOW", "status": "BARRIER", "explanation": "Return-to-work readiness is not prominently signalled.", "provenance": "MODELLED" } ], "summary": {"barrier_count": 3, "watch_count": 1, "strength_count": 1}, "recommendation": { "intervention": "REFRAME", "title": "Reframe — Presentation & Signaling", "rationale": "Experience and competencies are intact; the limiting barrier is how the profile is presented.", "prescribed_action": "Replace employment dates with experience-duration framing and surface key achievements.", "also_apply": [], "evidence_ids": ["EV-002", "EV-001"] }, "capability_check": { "qualification_limiting": false, "explanation": "Qualification does not appear to be the limiting barrier; presentation changes should come before any coursework." } }

## B.4 Sample A: response of POST /api/simulate

{ "versions": [ { "id": "A", "label": "Chronological Baseline", "representation": "CHRONOLOGICAL", "pass_likelihood_pct": 34.2, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 2013 – 2020", "Career break · 2020 – 2023"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" } ], "provenance": "SIMULATED" }, { "id": "B", "label": "Experience Duration Framing", "representation": "DURATION", "pass_likelihood_pct": 39.3, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" } ], "provenance": "SIMULATED" }, { "id": "C", "label": "Candidate-Optimized Framing", "representation": "OPTIMIZED", "pass_likelihood_pct": 43.3, "resume_preview": [ "Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience", "Business Leadership: P&L Leadership, Stakeholder Management", "Data & Analytics: Analytics, Business Intelligence, Excel, Reporting Dashboards", "Marketing Execution: Campaign Tracking", "Marketing Strategy: Brand Strategy", "Availability: ready to start immediately" ], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" }, { "label": "Structured competency clusters", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Explicit availability indicator", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null } ], "provenance": "SIMULATED" } ], "control_certificate": { "label": "Chronological + upskilling certificate", "pass_likelihood_pct": 34.2, "note": "No statistically significant change in callbacks was found for upskilling certificates (EV-001).", "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, "benchmark_index": [ {"label": "Continuous employment", "value": 100, "provenance": "SIMULATED"}, {"label": "Career gap, chronological", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + upskilling certificate", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + duration reframing", "value": 58.7, "provenance": "EMPIRICAL"} ], "assumptions": [ { "key": "reference_pass_likelihood_pct", "value": 67, "provenance": "SIMULATED", "note": "Assumed pass likelihood of a comparable continuously employed candidate; chosen so that a 3-year gap reproduces about 34%." }, { "key": "gap_penalty_pct_at_full", "value": 49, "provenance": "EMPIRICAL", "note": "EV-001: 49% lower callback rate for women with career breaks (India)." }, { "key": "gap_years_at_full_penalty", "value": 3, "provenance": "MODELLED", "note": "Penalty is scaled linearly up to this gap length and capped beyond it." }, { "key": "reframing_relative_lift_pct", "value": 15, "provenance": "EMPIRICAL", "note": "EV-002: callbacks +15% versus gap-dated resumes (United Kingdom)." }, { "key": "competency_cluster_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "availability_indicator_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "certificate_lift_pct", "value": 0, "provenance": "EMPIRICAL", "note": "EV-001: no statistically significant effect." }, { "key": "max_pass_likelihood_pct", "value": 95, "provenance": "SIMULATED", "note": "Upper cap applied to every version." } ], "limitations": [ "Published statistics describe populations, not individuals; Anchor never predicts an individual's outcome.", "EV-001 was run in India and EV-002 in the United Kingdom; transferability between labour markets is not established.", "Pass likelihoods are scenario projections (SIMULATED) built from the listed assumptions; they are not measured callback rates." ] }

## B.5 Sample B: response of POST /api/transition (target Data Analyst)

Request: {"profile": <sample B profile>, "target_role_id": "data_analyst"}. Sample B is sample A with target_role_id set to data_analyst.

{ "target_role": {"id": "data_analyst", "name": "Data Analyst"}, "transferable": [ {"id": "analytics", "name": "Analytics", "cluster": "Data & Analytics"}, {"id": "excel", "name": "Excel", "cluster": "Data & Analytics"}, { "id": "business_intelligence", "name": "Business Intelligence", "cluster": "Data & Analytics" }, { "id": "stakeholder_management", "name": "Stakeholder Management", "cluster": "Business Leadership" }, {"id": "campaign_tracking", "name": "Campaign Tracking", "cluster": "Marketing Execution"} ], "stale": [ { "id": "reporting_dashboards", "name": "Reporting Dashboards", "cluster": "Data & Analytics", "reason": "Toolchain volatility is HIGH and the break is 3 years." } ], "missing": [ {"id": "sql", "name": "SQL", "cluster": "Data Engineering"}, {"id": "python", "name": "Python", "cluster": "Data Engineering"} ], "counts": {"transferable": 5, "stale": 1, "missing": 2, "total": 8}, "coverage_pct": 62.5, "provenance": "MODELLED" }

## B.6 Audit: request and response of POST /api/audit

{ "rules": [ "Continuous employment required within past 12 months", "Most recent title must exactly match target vacancy", "Mandatory certification dated within last 24 months" ] }

{ "results": [ { "line_number": 1, "rule_text": "Continuous employment required within past 12 months", "matched_rule_id": "AR-001", "matched_rule_name": "Continuous employment required", "risk_level": "HIGH", "impact": "Disproportionately eliminates qualified re-entry talent without measuring actual capability.", "recommended_intervention": "Eliminate continuity as a mandatory gate; evaluate cumulative years and recent problem-solving.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" }, { "line_number": 2, "rule_text": "Most recent title must exactly match target vacancy", "matched_rule_id": "AR-002", "matched_rule_name": "Exact most-recent-title match", "risk_level": "MEDIUM", "impact": "Excludes adjacent career-transition candidates with strong transferable skill overlap.", "recommended_intervention": "Implement skill-vector adjacency matching across related functional roles.", "evidence_ids": [], "provenance": "MODELLED" }, { "line_number": 3, "rule_text": "Mandatory certification dated within last 24 months", "matched_rule_id": "AR-003", "matched_rule_name": "Recent mandatory certification", "risk_level": "HIGH", "impact": "Imposes a credential tax on candidates, although research found generic upskilling certificates did not raise callbacks.", "recommended_intervention": "Replace recency criteria with focused practical capability verification assessments.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" } ], "summary": {"total_rules": 3, "flagged": 3, "high": 2, "medium": 1, "low": 0, "none": 0} }