ANCHOR

Steady Ground for the Return to Work.

Work File: Aditya

Core Engines: Diagnostic, Intervention and Simulation

Hackathon Project · 36-Hour Build · Individual Work Specification

| Owner | Aditya |
| --- | --- |
| Role | Core Engines: Diagnostic, Intervention and Simulation |
| Difficulty level | Hardest |
| Estimated effort | 16 to 18 hours |
| Git branch prefix | feat/aditya-<topic> |
| Companion documents | Anchor BRD and the four other work files. Appendix A (contract) and Appendix B (golden values) are identical in all of them. |
| Version | 1.0, October 2026 |

READ THIS FIRST: rules for you and your AI assistant - This file is the single source of truth for your part of Anchor. Paste the whole file into your AI assistant before asking it to write code. - Create or edit only the files listed in your Deliverables section. Never edit a file someone else owns. - Use the exact field names, enum values, file paths and function signatures in Appendix A and in this file. Do not rename, add or remove fields. - Engines are deterministic: no random numbers, no clock, no internet, no LLM calls. Same input always gives the same output. - If anything looks wrong or missing, stop and message Hamza (CONTRACT CHANGE REQUEST). Do not fix it silently; silent fixes are how integration breaks. - Work on branch feat/aditya-<topic>, commit at least hourly, open a pull request to main. Hamza merges.

## Prompt template for your AI assistant

You are my pair-programmer on "Anchor", a 36-hour hackathon project. The document below is my work file and is the single source of truth. Rules: 1. Implement ONLY the deliverables in my Deliverables section, at the exact file paths given. 2. Use the exact field names and enum values from Appendix A. Do not invent endpoints or fields. 3. Write tests that reproduce the golden values in Appendix B. 4. Keep every engine deterministic (no random, no time, no network, no LLM). 5. Ask me before touching any file that is not in my list. Start with deliverable <ID>. Then show me how to run its tests. [paste the whole document here]

# 1. The Project in 60 Seconds

Anchor helps people returning to work after a career break, and the employers who screen them. Instead of telling a returning professional to "take a course", Anchor first checks whether qualification was ever the real barrier. Two published field experiments show the main barrier is often how the career history is presented: a 2024 Ashoka University study in India found 49% lower callbacks for women with career breaks (and no significant help from upskilling certificates), and a 2022 Nature Human Behaviour study in the UK found that showing years worked instead of employment dates raised callbacks by about 15%.

The web app has five screens backed by deterministic Python engines (no AI model is needed for the core logic):

- Candidate Diagnostic: five barrier flags and a recommendation (Reframe, Reskill or Transition).

- Intervention Lab: the same candidate shown with three resume versions and their modelled screening odds.

- Transition Intelligence: transferable, stale and missing skills for a target role.

- Employer Screening Audit: flags screening rules that wrongly exclude re-entry talent.

- Evidence Registry: the studies behind every number.

Every number is labelled EMPIRICAL (published statistic), MODELLED (rule-based pattern) or SIMULATED (scenario from stated assumptions). The deck was made in a hurry; the BRD clarifies what we really build, and this file tells you exactly what you build.

# 2. Your Role at a Glance

| You own | The analytical heart of Anchor: the diagnostic engine, the intervention classifier and the counterfactual simulation engine, plus simulation_params.json and their tests. |
| --- | --- |
| Why you | You have the hardest logic. Three engines, each a pure Python function that must reproduce the golden values exactly. |
| You depend on | Hamza's schemas.py (H2) and Aarushi's ontology.json (H4). Until then, start with the pure formulas and a local copy of the ontology from Appendix B/this file. |
| Others depend on you | Hamza (routers call your engines, real mode at H8), Somya (Diagnostic and Lab screens show your output), Aarushi (QA checks your numbers). |
| Done when | pytest backend/tests/test_diagnostic.py backend/tests/test_simulation.py passes and reproduces every golden value in Appendix B.1 to B.4. |

# 3. Repository Map and Ownership

Rule: one file, one owner. If you need a change in a file you do not own, message the owner. Nobody edits schemas.py or the Appendix A contract after H2 without Hamza's approval.

| Path | Owner | Purpose |
| --- | --- | --- |
| contract/examples/*.json | Aarushi | Frozen request/response examples (copy of Appendix B). Mocks for the frontend, fixtures for backend tests. |
| backend/app/main.py, schemas.py, loader.py, check_data.py | Hamza | FastAPI app, CORS, error format, Pydantic models (frozen at H2), JSON loading and data-integrity check. |
| backend/app/routers/*.py | Hamza | Thin endpoints (health, ontology, samples, evidence, diagnose, simulate, transition, audit). No business logic. |
| backend/app/engines/diagnostic.py, intervention.py, simulation.py | Aditya | Barrier-flag engine, intervention classifier, counterfactual simulation engine. |
| backend/app/engines/transition.py | Hamza | Skill decomposition engine (transferable / stale / missing). |
| backend/app/engines/audit.py | Laveesha | Employer screening-rule matcher. |
| backend/app/data/ontology.json, evidence_registry.json, samples.json | Aarushi | Skills and roles; the evidence registry; sample profiles and sample rule sets. |
| backend/app/data/simulation_params.json | Aditya | Every number the simulation uses, each tagged with its provenance. |
| backend/app/data/audit_rules.json | Laveesha | Screening-rule library (patterns, risk, impact, recommendation). |
| backend/tests/test_diagnostic.py, test_simulation.py | Aditya | Unit tests that reproduce the golden values. |
| backend/tests/test_transition.py, test_golden.py | Hamza | Transition tests and full golden-file contract tests. |
| backend/tests/test_audit.py | Laveesha | Audit-rule tests. |
| frontend/ scaffold (package.json, vite.config.js, index.html) | Somya | React + Vite project. |
| frontend/src/main.jsx, App.jsx, styles/theme.css | Somya | App shell, routes, navigation, design tokens. |
| frontend/src/api/client.js, context/ProfileContext.jsx, components/*.jsx | Somya | The only place that calls the API; shared candidate-profile state; shared UI components. |
| frontend/src/pages/DiagnosticPage.jsx, LabPage.jsx | Somya | Candidate Diagnostic and Intervention Lab screens. |
| frontend/src/pages/TransitionPage.jsx, AuditPage.jsx | Laveesha | Transition Intelligence and Employer Screening Audit screens. |
| frontend/src/pages/HomePage.jsx, EvidencePage.jsx | Aarushi | Landing page and Evidence Registry screen. |
| frontend/src/mocks/*.json | Aarushi | Copies of contract/examples used when VITE_USE_MOCKS=true. |
| scripts/smoke_test.py, README.md, docs/ | Hamza | End-to-end smoke test, run instructions, deck fixes, submission pack. |

### Git rules

- Branch feat/<yourname>-<topic>; pull main before every push; commit at least once an hour; never force-push.

- Only Hamza merges to main. Open small pull requests early; do not wait until everything is finished.

- Run commands (everyone): backend cd backend && python -m venv .venv, activate it (source .venv/bin/activate, or .venv\Scripts\activate on Windows), pip install -r requirements.txt, uvicorn app.main:app --reload --port 8000. Frontend cd frontend && npm install && npm run dev.

# 4. Your Deliverables

| ID | File | What | Acceptance | Hours |
| --- | --- | --- | --- | --- |
| AD-01 | backend/app/data/simulation_params.json | The exact parameter file in Section 5.5. | Loads; keys and values identical to Section 5.5. | 0.5 |
| AD-02 | backend/app/engines/diagnostic.py | run_diagnostic(profile, ontology) -> DiagnosticResult (Section 5.2). | Samples A, B, C match Appendix B.1 and B.3. | 4 |
| AD-03 | backend/app/engines/intervention.py | classify_intervention(flags, profile, ontology) -> (Recommendation, CapabilityCheck) (Section 5.3). | REFRAME for A, TRANSITION for B, RESKILL for C. | 2 |
| AD-04 | backend/app/engines/simulation.py | run_simulation(profile, ontology, params) -> SimulationResult (Section 5.4). | Sample A equals Appendix B.4; sample C gives 34.2 / 39.3 / 39.3. | 4.5 |
| AD-05 | backend/tests/test_diagnostic.py, test_simulation.py | Golden and edge-case tests (Section 8). | All green. | 3 |
| AD-06 | No file | Rehearse your jury explanation (Section 10) and the worked example. | You can explain every number without notes. | 1 |
| AD-07 | Stretch only | Section 9. | Only after M3. | n/a |

# 5. Detailed Specification

## 5.1 Ground rules for all three engines

- Pure functions. Import only from app.schemas (Hamza's Pydantic models) and the standard library. No FastAPI, no file reading, no random, no datetime, no network.

- Helpers you should write in a small shared block at the top of each file: fmt(x) = f"{x:g}" (so 3.0 prints 3 and 7.2 prints 7.2); round1(x) = round(x + 1e-9, 1); ontology lookups by id.

- Polarity: level is the *value* of an attribute. status says whether that value is good or bad. For Gap Visibility a HIGH level is a BARRIER; for every other flag a HIGH level is a STRENGTH. Status mapping is in the table below.

- "Current skill" (used twice): a skill id is current if it is in profile.skills and not (its ontology volatility is HIGH and profile.gap_years >= 2).

## 5.2 Diagnostic engine: the five flags

Always return exactly five flags in this order. Every flag has provenance = "MODELLED". Text templates use Python format syntax; {gap} means fmt(gap_years), {exp} means fmt(experience_years).

| Flag id and label | Rule (compute level) | Status mapping | Explanation templates (exact text) |
| --- | --- | --- | --- |
| gap_visibility Career-Gap Visibility | points = 2 if gap_years >= 2; else 1 if gap_years >= 1; else 0. If resume_format == DURATION, subtract 1 (minimum 0). Level: 2 = HIGH, 1 = MEDIUM, 0 = LOW. | HIGH = BARRIER MEDIUM = WATCH LOW = STRENGTH | HIGH: Chronological date stamps make the {gap}-year break visible and can trigger automated ATS disqualification. MEDIUM: The break is partly visible; a shorter gap or duration-based framing reduces how much screeners notice it. LOW: The break is short or hidden by duration-based framing, so it is unlikely to trigger date-based screening rules. |
| experience_salience Experience Salience | If resume_format == DURATION: HIGH if experience_years >= 3, else MEDIUM. If CHRONOLOGICAL: ratio = gap_years / max(experience_years, 0.1); LOW if ratio >= 0.25, else MEDIUM. | HIGH = STRENGTH MEDIUM = WATCH LOW = BARRIER | LOW: {exp} years of experience are buried beneath the {gap}-year break in a date-based resume. MEDIUM: Experience is visible but not foregrounded. HIGH: Cumulative experience ({exp} years) is stated up front, so recruiters see it first. |
| recent_role_evidence Recent-Role Evidence | If gap_years < 1: HIGH. Otherwise n = number of non-blank strings in recent_activities; points = (1 if experience_years >= 3 else 0) + min(n, 2). Level: points >= 3 = HIGH; 1 to 2 = MEDIUM; 0 = LOW. | HIGH = STRENGTH MEDIUM = WATCH LOW = BARRIER | LOW: No recent activity or prior-tenure evidence to show current relevance. MEDIUM: Relevant domain responsibilities from prior tenure are preserved; adding recent activity would strengthen this. HIGH: Strong evidence of recent, relevant activity. |
| skill_freshness Skill Freshness | core = core_skills of the target role. current = core skills that are current (Section 5.1). score = len(current) / len(core). HIGH if score >= 0.75; MEDIUM if score >= 0.5; else LOW. | HIGH = STRENGTH MEDIUM = WATCH LOW = BARRIER | HIGH: Core competencies for {role} remain directly relevant ({k}/{n} core skills current). MEDIUM: Most core skills are current ({k}/{n}), but some are missing or toolchain-stale. LOW: Only {k}/{n} core skills for {role} are current; genuine capability refresh is needed. ({role} = target role name, {k} = len(current), {n} = len(core)) |
| availability_signal Availability Signal | HIGH if availability_stated is true; otherwise LOW. (No MEDIUM.) | HIGH = STRENGTH LOW = BARRIER | LOW: Return-to-work readiness is not prominently signalled. HIGH: Availability to return is stated explicitly. |

summary counts the statuses: barrier_count, watch_count, strength_count. target_role is {id, name} of the profile's target role.

## 5.3 Intervention classifier

Evaluate in this order and stop at the first match:

- TRANSITION if current_or_last_role_id != target_role_id or the current role's outlook == "DECLINING".

- RESKILL if the skill_freshness flag level is LOW.

- Otherwise REFRAME.

| Intervention | title | rationale | prescribed_action | also_apply | evidence_ids |
| --- | --- | --- | --- | --- | --- |
| REFRAME | Reframe — Presentation & Signaling | Experience and competencies are intact; the limiting barrier is how the profile is presented. | Replace employment dates with experience-duration framing and surface key achievements. | [] | ["EV-002","EV-001"] |
| RESKILL | Reskill — Targeted Capability Refresh | Presentation barriers exist and core skills for the target role are stale or missing. | Validate only the missing or stale tools, then apply experience-duration framing. | ["REFRAME"] | ["EV-001","EV-002"] |
| TRANSITION | Transition — Target Role Realignment | The target role differs from the prior role, or the prior role's outlook is declining. | Map transferable capabilities to the target role (see the Transition module) and reframe the profile around them. | ["REFRAME"] | [] |

The dash in the titles is an em dash (—). Copy the strings exactly; the golden tests compare them.

### capability_check (Anchor's core thesis)

qualification_limiting = true exactly when the skill_freshness level is LOW. Explanation text: if true, Capability gaps are real; targeted reskilling is justified, but only for the missing or stale skills.; if false, Qualification does not appear to be the limiting barrier; presentation changes should come before any coursework.

## 5.4 Simulation engine

Read all numbers from params (Section 5.5); never hard-code them. Let ref, pen_full, pen_years, lift_reframe, lift_cluster, lift_avail, lift_cert, cap be the eight parameter values.

| Step | Formula |
| --- | --- |
| 1. Penalty | penalty_pct = pen_full * min(gap_years / pen_years, 1) (so it grows with the gap and is capped at pen_full from 3 years on). |
| 2. Version A | A = ref * (1 - penalty_pct / 100) |
| 3. Version B | If gap_years > 0: B = A * (1 + lift_reframe / 100). If gap_years == 0: B = A. |
| 4. Version C | C = B, then multiply by (1 + lift_cluster / 100) only if len(profile.skills) >= 3, then multiply by (1 + lift_avail / 100) only if availability_stated is false. |
| 5. Cap | Each of A, B, C = min(value, cap). Do not round before this step. |
| 6. Round | Round only when building the output, with round1. |
| 7. Control | control = min(A_before_cap * (1 + lift_cert / 100), cap). With lift_cert = 0 it equals A. |
| 8. Benchmark index | Let gap_index = 100 * (1 - penalty_pct / 100). The four values are 100, gap_index, gap_index * (1 + lift_cert/100), gap_index * (1 + lift_reframe/100), each round1. If `gap_years == 0`, all four are 100. |

### Worked example (Sample A) so you can check by hand

ref = 67.0, pen_full = 49, pen_years = 3.0, gap_years = 3.0 penalty_pct = 49 * min(3/3, 1) = 49 A = 67.0 * (1 - 0.49) = 34.17 -> 34.2 B = 34.17 * 1.15 = 39.2955 -> 39.3 C = 39.2955 * 1.05 * 1.05 = 43.3236 -> 43.3 (8 skills >= 3, availability not stated, so both levers apply) control = 34.17 -> 34.2 index = 100, 51.0, 51.0, 58.7 (51 * 1.15 = 58.65)

### Resume previews (the text each version shows)

role = ontology name of current_or_last_role_id; {ind} = profile.industry; {years} = fmt(experience_years) + " years". The characters — (em dash), – (en dash) and · (middle dot) are exact.

| Version | resume_preview lines |
| --- | --- |
| A | If both experience_start_year and experience_end_year exist: line 1 {role} — {ind} · {start} – {end}. Then, only if gap_years > 0: if reentry_year exists Career break · {end} – {reentry}, otherwise Career break · {gap} years. If the years are missing: line 1 {role} — {ind}, then (if gap_years > 0) Career break · {gap} years. |
| B | One line: {role} — {ind} · {years} of experience |
| C | Line 1 as B. Then one line per skill cluster (cluster of each profile skill from the ontology), clusters sorted alphabetically, skill names inside a cluster sorted alphabetically: {cluster}: {name1}, {name2}. Last line always: Availability: ready to start immediately |

### Drivers (explain every number)

Each driver is {label, effect, value_pct, provenance, evidence_id}. value_pct for the penalty is the negative of penalty_pct (round1). Include drivers cumulatively:

| Driver (exact label) | effect | value_pct | provenance | evidence_id | In versions |
| --- | --- | --- | --- | --- | --- |
| Reference pass likelihood of a continuously employed candidate | BASE | ref | SIMULATED | null | A, B, C |
| Career-break penalty scaled to a {gap}-year gap | RELATIVE_CHANGE | -penalty_pct | EMPIRICAL | EV-001 | A, B, C (only if gap_years > 0) |
| Experience-duration reframing (relative lift) | RELATIVE_CHANGE | lift_reframe | EMPIRICAL | EV-002 | B, C (only if gap_years > 0) |
| Structured competency clusters | RELATIVE_CHANGE | lift_cluster | SIMULATED | null | C (only if the lever applied) |
| Explicit availability indicator | RELATIVE_CHANGE | lift_avail | SIMULATED | null | C (only if the lever applied) |

### Fixed output fields

| Field | Value |
| --- | --- |
| Version labels and representations | A: Chronological Baseline / CHRONOLOGICAL; B: Experience Duration Framing / DURATION; C: Candidate-Optimized Framing / OPTIMIZED. Each version's provenance is SIMULATED. |
| control_certificate | label = Chronological + upskilling certificate; note = No statistically significant change in callbacks was found for upskilling certificates (EV-001).; provenance = EMPIRICAL; evidence_id = EV-001. |
| benchmark_index labels | Continuous employment (SIMULATED), Career gap, chronological (EMPIRICAL), Gap + upskilling certificate (EMPIRICAL), Gap + duration reframing (EMPIRICAL). |
| assumptions | One item per key of params, in file order: {key, value, provenance, note} taken from the params file. |
| limitations (exactly these three strings, in order) | 1. Published statistics describe populations, not individuals; Anchor never predicts an individual's outcome. 2. EV-001 was run in India and EV-002 in the United Kingdom; transferability between labour markets is not established. 3. Pass likelihoods are scenario projections (SIMULATED) built from the listed assumptions; they are not measured callback rates. |

## 5.5 simulation_params.json (exact content, deliverable AD-01)

{ "reference_pass_likelihood_pct": { "value": 67, "provenance": "SIMULATED", "evidence_id": null, "note": "Assumed pass likelihood of a comparable continuously employed candidate; chosen so that a 3-year gap reproduces about 34%." }, "gap_penalty_pct_at_full": { "value": 49, "provenance": "EMPIRICAL", "evidence_id": "EV-001", "note": "EV-001: 49% lower callback rate for women with career breaks (India)." }, "gap_years_at_full_penalty": { "value": 3, "provenance": "MODELLED", "evidence_id": null, "note": "Penalty is scaled linearly up to this gap length and capped beyond it." }, "reframing_relative_lift_pct": { "value": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002", "note": "EV-002: callbacks +15% versus gap-dated resumes (United Kingdom)." }, "competency_cluster_lift_pct": { "value": 5, "provenance": "SIMULATED", "evidence_id": null, "note": "Illustrative assumption; no published source." }, "availability_indicator_lift_pct": { "value": 5, "provenance": "SIMULATED", "evidence_id": null, "note": "Illustrative assumption; no published source." }, "certificate_lift_pct": { "value": 0, "provenance": "EMPIRICAL", "evidence_id": "EV-001", "note": "EV-001: no statistically significant effect." }, "max_pass_likelihood_pct": { "value": 95, "provenance": "SIMULATED", "evidence_id": null, "note": "Upper cap applied to every version." } }

## 5.6 Seed ontology you can test with before Aarushi's file lands

Aarushi's ontology.json is the real source. Until H4, copy this into a local test fixture (do not commit it as ontology.json).

{ "skills": [ { "id": "brand_strategy", "name": "Brand Strategy", "cluster": "Marketing Strategy", "volatility": "LOW" }, { "id": "campaign_tracking", "name": "Campaign Tracking", "cluster": "Marketing Execution", "volatility": "MEDIUM" }, { "id": "pnl_leadership", "name": "P&L Leadership", "cluster": "Business Leadership", "volatility": "LOW" }, { "id": "stakeholder_management", "name": "Stakeholder Management", "cluster": "Business Leadership", "volatility": "LOW" }, { "id": "analytics", "name": "Analytics", "cluster": "Data & Analytics", "volatility": "MEDIUM" }, {"id": "excel", "name": "Excel", "cluster": "Data & Analytics", "volatility": "LOW"}, { "id": "business_intelligence", "name": "Business Intelligence", "cluster": "Data & Analytics", "volatility": "MEDIUM" }, { "id": "reporting_dashboards", "name": "Reporting Dashboards", "cluster": "Data & Analytics", "volatility": "HIGH" }, {"id": "sql", "name": "SQL", "cluster": "Data Engineering", "volatility": "LOW"}, {"id": "python", "name": "Python", "cluster": "Data Engineering", "volatility": "MEDIUM"}, { "id": "requirements_gathering", "name": "Requirements Gathering", "cluster": "Business Analysis", "volatility": "LOW" }, { "id": "process_mapping", "name": "Process Mapping", "cluster": "Business Analysis", "volatility": "LOW" }, { "id": "talent_acquisition", "name": "Talent Acquisition", "cluster": "People Operations", "volatility": "MEDIUM" }, { "id": "employee_engagement", "name": "Employee Engagement", "cluster": "People Operations", "volatility": "LOW" }, { "id": "hr_analytics", "name": "HR Analytics", "cluster": "People Operations", "volatility": "MEDIUM" }, { "id": "hris_tools", "name": "HRIS Tools", "cluster": "People Operations", "volatility": "HIGH" } ], "roles": [ { "id": "marketing_manager", "name": "Marketing Manager", "function": "Marketing", "outlook": "STABLE", "core_skills": [ "brand_strategy", "pnl_leadership", "analytics", "stakeholder_management", "campaign_tracking", "reporting_dashboards" ] }, { "id": "data_analyst", "name": "Data Analyst", "function": "Data & Analytics", "outlook": "GROWING", "core_skills": [ "analytics", "excel", "business_intelligence", "stakeholder_management", "campaign_tracking", "sql", "python", "reporting_dashboards" ] }, { "id": "business_analyst", "name": "Business Analyst", "function": "Business Analysis", "outlook": "GROWING", "core_skills": [ "requirements_gathering", "process_mapping", "stakeholder_management", "analytics", "excel", "sql" ] }, { "id": "hr_manager", "name": "HR Manager", "function": "People Operations", "outlook": "STABLE", "core_skills": [ "talent_acquisition", "employee_engagement", "hr_analytics", "stakeholder_management", "hris_tools" ] }, { "id": "data_entry_operator", "name": "Data Entry Operator", "function": "Operations", "outlook": "DECLINING", "core_skills": ["excel", "process_mapping"] } ] }

# 6. Your Hour-by-Hour Plan

| Hours | Do | Check |
| --- | --- | --- |
| H0 – H2 | Join kickoff. Install Python 3.11, run the backend skeleton. Read Section 5 fully. Write AD-01. Ask any spec question NOW. | simulation_params.json loads. |
| H2 – H4 | run_diagnostic flags 1 to 3 (pure functions, test as you go). | Sample A flags 1 to 3 match. |
| H4 – H6 | Flags 4 and 5, summary, classify_intervention, capability_check. | Samples A, B, C match Appendix B.1. |
| H6 – H9 | run_simulation: formulas, previews, drivers, control, benchmark, assumptions, limitations. | Sample A equals Appendix B.4 exactly. |
| H9 – H11 | Write test_diagnostic.py and test_simulation.py (Section 8). Open PRs. | pytest green. M1 at H8; send first PR by H8 even if tests are unfinished. |
| H11 – H14 | Integration help: Hamza switches routers to real engines; fix any field mismatch within an hour. | Smoke test green (M2). |
| H14 – H20 | Edge cases, readability, docstrings. Help Somya if a number on screen looks wrong. Help Laveesha and Aarushi if blocked (you are the strongest). | No open bugs in your files. |
| H20 – H26 | Rest window (group 2, around H21 to H26). Then final review of your engines. | Rested. |
| H26 – H36 | Code freeze at H28. Rehearse the jury explanation; join demo rehearsals; answer engine questions. | M4 and M5. |

# 7. Integration Handshakes

| With | What you give / get | When |
| --- | --- | --- |
| Hamza | You give: engine files. You get: schemas.py with CandidateProfile, Flag, DiagnosticResult, SimulationResult and an Ontology model. If a model lacks a field in Appendix A, tell him at once. | H2, H8 |
| Aarushi | You get: ontology.json. You give: a list of any skill/role ids you need that are missing. | H4 |
| Somya | She builds against your golden JSON. If you add a field she did not expect, nothing breaks, but never remove or rename one. | H2 onward |
| Laveesha | Nothing needed. Offer help if you finish early. | n/a |

# 8. Tests You Must Write

### test_diagnostic.py

| Case | Input change | Expected |
| --- | --- | --- |
| Golden A | Appendix B.2 | Appendix B.3 exactly (levels HIGH, LOW, MEDIUM, HIGH, LOW; REFRAME; qualification not limiting) |
| Golden B | Sample A with target_role_id = data_analyst | Levels HIGH, LOW, MEDIUM, MEDIUM, LOW; TRANSITION; summary 3 / 2 / 0 |
| Golden C | Sample C (Appendix B.1) | Levels HIGH, LOW, MEDIUM, LOW, HIGH; RESKILL; qualification_limiting true |
| Duration format | Sample A with resume_format = DURATION | Gap visibility MEDIUM (WATCH); salience HIGH (STRENGTH); REFRAME |
| Short gap | Sample A with gap_years = 0.5 | Gap visibility LOW; recent-role evidence HIGH |
| Declining role | Sample A with both role ids = data_entry_operator | TRANSITION (outlook DECLINING) |
| Recent activity | Sample A with two non-blank recent_activities | Recent-role evidence HIGH |
| Determinism | Run the same input twice | Identical output |

### test_simulation.py

| Case | Input change | Expected |
| --- | --- | --- |
| Golden A | Appendix B.2 | A 34.2, B 39.3, C 43.3; benchmark 100, 51, 51, 58.7; control 34.2; three limitations |
| Golden C | Sample C | 34.2, 39.3, 39.3 (cluster lever off: only 2 skills; availability lever off: already stated) |
| Availability stated | Sample A with availability_stated = true | C = 41.3 |
| No gap | Sample A with gap_years = 0 | A = 67.0, B = 67.0; C = 73.9; benchmark all 100; A preview has a single line; no penalty or reframing driver |
| Half gap | Sample A with gap_years = 1.5 | A 50.6, B 58.2, C 64.1 |
| Long gap | Sample A with gap_years = 6 | Same as 3-year result (penalty capped): 34.2 / 39.3 / 43.3 |
| Cap | Custom params with max_pass_likelihood_pct = 40 | Every version at most 40.0 |
| Preview text | Sample A | A: two lines with 2013 – 2020 and Career break · 2020 – 2023; C ends with Availability: ready to start immediately |

# 9. Stretch Goals (only after M3)

- Property-based tests: pass likelihood never decreases from A to B; never exceeds the cap.

- Add docs/engine_notes.md with the worked example, for the submission pack. (Any API change such as a sensitivity curve is a contract change: ask Hamza first, and only before H12.)

- Help Somya polish the Lab chart, or help Laveesha with the audit engine.

# 10. How to Explain Your Work to the Jury

Your 60-second script "I built the brain of Anchor: three engines that turn a candidate's profile into evidence-based answers, with no AI model involved. The diagnostic engine applies five transparent rules and flags which barriers a candidate faces: gap visibility, buried experience, missing recent evidence, stale skills, and weak availability signalling. The classifier then picks one intervention: reframe, reskill or transition, and tells the candidate whether lack of qualification is actually the problem. The simulation engine shows the same candidate in three resume versions. It starts from a stated reference level, applies the published 49% career-break penalty, then the published 15% lift from showing years worked instead of dates. Every number has a label: EMPIRICAL if it comes from a study, MODELLED if it is a pattern from the profile, SIMULATED if it is a scenario. Same input always gives the same output, and the test suite proves it."

### Key points to land

- Deterministic and testable: golden tests reproduce every number; no randomness or model calls.

- Evidence-first: the two big numbers come from cited studies; our own assumptions are separate, labelled SIMULATED and visible on screen.

- Honest about limits: population statistics, two countries, scenario not prediction.

### Likely questions and answers

| Question | Answer |
| --- | --- |
| "Isn't this just an LLM wrapper on resume rewriting?" | No. There is no LLM in the engines. Remove every language model and Anchor produces identical results, because the logic is rules, a registry of studies and a documented formula. |
| "Where does 34.2% come from?" | 67% is a stated assumption for a continuously employed candidate (SIMULATED). The 49% penalty is from the Ashoka study (EMPIRICAL). 67 x (1 - 0.49) = 34.2. The 67% was chosen so a 3-year gap reproduces the roughly 34% we show; it is visible on screen as an assumption. |
| "Can a UK result apply to India?" | We never claim direct transfer. The registry records each study's country and the Lab shows that limitation. The 15% lift is used as a population-level prior, and the result is labelled SIMULATED. |
| "Why do certificates not help in your model?" | Because the Ashoka field experiment found no statistically significant callback difference from listing upskilling certificates. We model 0% and cite it. |
| "Why does the penalty scale with gap length?" | The study reports an average. Scaling linearly up to 3 years and capping is our simple, stated assumption (MODELLED); all parameters sit in one JSON file anyone can change. |
| "Is it fair to score people?" | No scoring on gender, age or other protected attributes is used. The tool shows population-level evidence and scenarios, and says it does not predict individual outcomes. |

# 11. Do-Not List

- Do not change any field name, enum value or output string without Hamza's approval.

- Do not add randomness, time, files or network calls to engines.

- Do not hard-code simulation numbers; read them from params.

- Do not edit schemas.py, routers, data files you do not own, or any frontend file.

- Do not round intermediate values.

# 12. Team Milestones (shared by everyone)

| ID | Hour | Name | Exit criteria (all must be true) |
| --- | --- | --- | --- |
| M0 | H0 – H2 | Contract freeze | Repo skeleton pushed; schemas.py and contract/examples merged; git tag contract-v1. Everyone can run backend and frontend. |
| M1 | H8 | Parts done in isolation | Each owner's files pass their own tests / render from mocks. ANCHOR_STUB=0 works with real engines. |
| M2 | H14 | First end-to-end | Sample A flows through every page against the real API. Smoke test green for samples A, B, C and the audit sample. |
| M3 | H24 | Feature complete | Every Must Have requirement works. Only polish, bugs and stretch goals remain. |
| M4 | H28 | Code freeze | Only bug fixes approved by Hamza. Deck numbers match the app. Data files frozen. |
| M5 | H34 | Demo ready | Three full rehearsals done, backup recording made, submission pack ready. H34 – H36 is buffer. |

# Appendix A. Frozen Integration Contract (identical in all six documents)

This appendix is identical in the BRD and in every work file. It is frozen at hour 2 (git tag contract-v1). Backend, frontend and tests are all written against it, which is why the five parts fit together without surprises.

## A.1 Conventions

| Item | Rule |
| --- | --- |
| Backend | Python 3.11+, FastAPI, Pydantic v2, uvicorn. Port 8000. Every route is under /api. Dependencies: fastapi, uvicorn[standard], pydantic>=2, pytest, httpx. |
| Frontend | React 18 + Vite, plain JavaScript (not TypeScript), React Router. Port 5173. frontend/.env: VITE_API_BASE=http://localhost:8000/api and VITE_USE_MOCKS=false. |
| CORS | Backend allows origins http://localhost:5173 and http://127.0.0.1:5173, all methods and headers. |
| Naming | JSON fields are snake_case. Enum values are UPPER_CASE strings. Skill and role ids are lower_snake_case. Evidence ids are EV-001; audit rule ids are AR-001. |
| Numbers | Percentages are numbers from 0 to 100 (never 0 to 1). Round to 1 decimal at output only, using round(x + 1e-9, 1). A number may print as 67 or 67.0; both are valid. |
| Determinism | Same input gives the same output. No random, no current time, no network, no LLM inside any engine. This is what separates Anchor from an "LLM wrapper". |
| Request bodies | Every POST body is a JSON object. Shapes are listed in A.4. |
| Errors | HTTP 422 for bad input, 404 for unknown evidence id, 500 for unexpected errors. Body: {"error": {"code": "VALIDATION_ERROR", "message": "Invalid request", "details": [{"field": "profile.skills[0]", "message": "Unknown skill id 'xyz'"}]}}. Codes: VALIDATION_ERROR, NOT_FOUND, INTERNAL_ERROR. |
| Stub mode | Backend env ANCHOR_STUB=1 makes routers return the golden examples for sample A. It exists so the frontend is never blocked. Real mode is the default (ANCHOR_STUB=0). |
| Engine signatures | Engines are pure Python functions that import only from app.schemas. They never import FastAPI. Signatures are listed in A.5. |
| Provenance tags | Three labels travel with every number: EMPIRICAL = a statistic published in a cited study. MODELLED = a rule-based pattern computed from the candidate profile. SIMULATED = a scenario projection built from stated assumptions. |

## A.2 Enumerations

| Enum | Allowed values |
| --- | --- |
| ResumeFormat | CHRONOLOGICAL, DURATION |
| GapReason | CAREGIVING, HEALTH, RELOCATION, OTHER |
| Level | LOW, MEDIUM, HIGH |
| FlagStatus | BARRIER, WATCH, STRENGTH |
| Intervention | REFRAME, RESKILL, TRANSITION |
| Provenance | EMPIRICAL, MODELLED, SIMULATED |
| RiskLevel | HIGH, MEDIUM, LOW, NONE |
| Volatility (skills) | LOW, MEDIUM, HIGH |
| Outlook (roles) | GROWING, STABLE, DECLINING |
| Version id | A, B, C |
| Version representation | CHRONOLOGICAL, DURATION, OPTIMIZED |
| Driver effect | BASE, RELATIVE_CHANGE |

## A.3 CandidateProfile (the object every module shares)

| Field | Type | Req. | Validation / meaning |
| --- | --- | --- | --- |
| name | string | no | Max 60 characters. Display only. |
| current_or_last_role_id | string | yes | Must be a role id in ontology.json. The role the candidate held before the break. |
| target_role_id | string | yes | Must be a role id in ontology.json. The role they want to return to. |
| industry | string | yes | 1 to 60 characters. Display only (e.g. "Consumer Goods (FMCG)"). |
| location | string | no | Max 60 characters. Display only. |
| experience_years | number | yes | 0 to 50. Cumulative experience before the break. |
| experience_start_year | integer | no | 1970 to 2035. Display only (resume preview). |
| experience_end_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_years | number | yes | 0 to 15. Length of the career break. |
| reentry_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_reason | GapReason | no | Default OTHER. Display only; never used in scoring. |
| resume_format | ResumeFormat | yes | How the candidate's resume currently presents experience. |
| skills | string[] | yes | 1 to 30 skill ids, each present in ontology.json, no duplicates. |
| recent_activities | string[] | no | Default []. Up to 10 non-empty strings (freelance work, volunteering, projects). Blank strings are ignored. |
| availability_stated | boolean | yes | True if the resume explicitly says the candidate is ready to return. |

There is deliberately no gender, age or name-based field that affects scoring. Anchor must never score a person on a protected attribute.

## A.4 Endpoints

| Method and path | Request body | Response | Logic by | UI by |
| --- | --- | --- | --- | --- |
| GET /api/health | none | {"status":"ok","version":"1.0","stub_mode":false} | Hamza | n/a |
| GET /api/ontology | none | Ontology (A.6) | Hamza | Somya, Laveesha |
| GET /api/samples | none | Samples (A.6) | Hamza | Somya, Laveesha |
| GET /api/evidence | none | {"entries": [EvidenceEntry]} | Hamza | Aarushi |
| GET /api/evidence/{id} | none | EvidenceEntry, or 404 NOT_FOUND | Hamza | Aarushi |
| POST /api/diagnose | {"profile": CandidateProfile} | DiagnosticResult | Aditya | Somya |
| POST /api/simulate | {"profile": CandidateProfile} | SimulationResult | Aditya | Somya |
| POST /api/transition | {"profile": CandidateProfile, "target_role_id": "data_analyst"} | TransitionResult | Hamza | Laveesha |
| POST /api/audit | {"rules": ["line one", "line two"]} (1 to 50 strings, each up to 300 characters) | AuditResult | Laveesha | Laveesha |

## A.5 Response shapes and engine signatures

### DiagnosticResult  (engine: run_diagnostic(profile, ontology) -> DiagnosticResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | Target role used for skill-freshness scoring. |
| flags | Flag[5] | Always 5 items in this fixed order: gap_visibility, experience_salience, recent_role_evidence, skill_freshness, availability_signal. |
| flags[].id / label / level / status / explanation / provenance | string / string / Level / FlagStatus / string / MODELLED | level is the value of the attribute; status says whether that value is a BARRIER, a WATCH item or a STRENGTH (polarity differs per flag). |
| summary | {barrier_count, watch_count, strength_count} | Counts of flag statuses (sum is 5). |
| recommendation | {intervention, title, rationale, prescribed_action, also_apply[], evidence_ids[]} | The single recommended intervention. also_apply holds secondary interventions; evidence_ids point to the Evidence Registry. |
| capability_check | {qualification_limiting: bool, explanation} | Anchor's core thesis: is lack of qualification the real barrier? |

### SimulationResult  (engine: run_simulation(profile, ontology, params) -> SimulationResult)

| Field | Type | Meaning |
| --- | --- | --- |
| versions | Version[3] | Always A, B, C in this order. |
| versions[].id / label / representation | VersionId / string / enum | A "Chronological Baseline", B "Experience Duration Framing", C "Candidate-Optimized Framing". |
| versions[].pass_likelihood_pct | number | Screening pass likelihood (SIMULATED). |
| versions[].resume_preview | string[] | The resume lines this version would show. |
| versions[].drivers | Driver[] | Why the number is what it is. Driver = {label, effect, value_pct, provenance, evidence_id or null}. |
| versions[].provenance | SIMULATED | Always SIMULATED. |
| control_certificate | {label, pass_likelihood_pct, note, provenance, evidence_id} | Control scenario: baseline plus an upskilling certificate (no significant effect). |
| benchmark_index | {label, value, provenance}[4] | Callback index, continuous employment = 100. Feeds the benchmark chart. |
| assumptions | {key, value, provenance, note}[] | One entry per key in simulation_params.json, in file order. |
| limitations | string[3] | Fixed honesty statements (see Appendix B). |

### TransitionResult  (engine: run_transition(profile, target_role_id, ontology) -> TransitionResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | The role being evaluated. |
| transferable | {id, name, cluster}[] | Core skills of the target role that the candidate has and that are current. |
| stale | {id, name, cluster, reason}[] | Core skills the candidate has, but whose toolchain is HIGH-volatility and the break is 2 years or more. |
| missing | {id, name, cluster}[] | Core skills the candidate does not have. |
| counts | {transferable, stale, missing, total} | total = number of core skills of the target role. |
| coverage_pct | number | 100 x transferable / total, 1 decimal. |
| provenance | MODELLED | Always MODELLED. |

All three lists keep the order in which the skills appear in the target role's core_skills.

### AuditResult  (engine: run_audit(rules, rule_library) -> AuditResult)

| Field | Type | Meaning |
| --- | --- | --- |
| results | Result[] | One per non-blank input line, in input order. |
| results[].line_number | integer | 1-based position among non-blank lines. |
| results[].rule_text | string | The line after trimming and bullet stripping. |
| results[].matched_rule_id / matched_rule_name | string or null | Library rule matched; null if none. |
| results[].risk_level | RiskLevel | NONE when nothing matched. |
| results[].impact / recommended_intervention | string / string or null | Copied from the matched library rule; for no match, impact is "No known risk pattern in the Anchor rule library." and recommendation is null. |
| results[].evidence_ids / provenance | string[] / MODELLED or null | Provenance is null when nothing matched. |
| summary | {total_rules, flagged, high, medium, low, none} | Counts by risk level; flagged = total_rules minus none. |

## A.6 Data file shapes

| File / object | Shape |
| --- | --- |
| Ontology (ontology.json, returned by /api/ontology) | {"skills": [{id, name, cluster, volatility}], "roles": [{id, name, function, outlook, core_skills: [skill ids]}]} |
| EvidenceEntry (evidence_registry.json = {"entries": [...]}) | {id, short_title, citation, authors, year, venue, study_type, geography, sample, headline: {value, label}, findings[], limits[], transferability_note, provenance, url} |
| Samples (samples.json, returned by /api/samples) | {"profiles": [{id, title, description, profile: CandidateProfile}], "audit_rule_sets": [{id, title, rules[]}]} |
| SimulationParams (simulation_params.json) | Object keyed by parameter name; each value is {value, provenance, evidence_id, note}. Keys: reference_pass_likelihood_pct, gap_penalty_pct_at_full, gap_years_at_full_penalty, reframing_relative_lift_pct, competency_cluster_lift_pct, availability_indicator_lift_pct, certificate_lift_pct, max_pass_likelihood_pct. |
| AuditRuleLibrary (audit_rules.json) | {"rules": [{id, name, patterns[] (regular expressions), risk_level, impact, recommended_intervention, evidence_ids[], provenance}]} |

## A.7 Shared UI tokens and components (owned by Somya, used by everyone)

| Item | Value |
| --- | --- |
| Provenance colours | EMPIRICAL #1F5FA8 (blue), MODELLED #0F766E (teal), SIMULATED #6B46C1 (purple). |
| Status / risk colours | BARRIER and HIGH #C0392B (red); WATCH and MEDIUM #B7791F (amber); STRENGTH and LOW #2E7D32 (green); NONE #6B7280 (grey). |
| Brand colours | Navy #1A2E4A, accent blue #2E74B5, light panel #EEF4FA. Font: system sans-serif stack. |
| Components | <ProvenanceBadge kind="EMPIRICAL¦MODELLED¦SIMULATED" />, <LevelBadge value="HIGH¦MEDIUM¦LOW¦NONE¦BARRIER¦WATCH¦STRENGTH" />, <EvidenceChip id="EV-001" /> (links to /evidence#EV-001), <Card title>, <PageHeader title subtitle>, <ErrorBanner error>, <Loader />. Never hand-roll these in a page. |
| Hook | useProfile() returns { profile, setProfile, loadSampleProfile(sampleId) }. profile is a CandidateProfile or null. |
| API client | src/api/client.js exports getHealth(), getOntology(), getSamples(), getEvidence(), getEvidenceById(id), diagnose(profile), simulate(profile), transition(profile, targetRoleId), audit(rules). Each returns parsed JSON or throws ApiError {code, message, details}. Pages never call fetch directly. |
| Routes | / Home, /diagnostic, /lab, /transition, /audit, /evidence. |
| Footer disclaimer (every page) | "Anchor shows population-level evidence and modelled scenarios. It does not predict any individual's outcome." |

# Appendix B. Golden Examples (expected values everyone tests against)

These examples were computed with a reference implementation of the rules in this document set. If your output differs, your code is wrong, or the spec has a gap; tell Hamza. Numbers are compared with a tolerance of 0.05.

## B.1 Outcome matrix for the three sample profiles

| Check | Sample A | Sample B | Sample C |
| --- | --- | --- | --- |
| Description | Marketing Manager, Pune; 7.2 yrs experience; 3.0 yr break; target Marketing Manager | Same candidate; target Data Analyst | HR Manager, Bengaluru; 5.0 yrs; 4.0 yr break; only 2 of 5 core skills |
| Flag levels (gap, salience, recent, freshness, availability) | HIGH, LOW, MEDIUM, HIGH, LOW | HIGH, LOW, MEDIUM, MEDIUM, LOW | HIGH, LOW, MEDIUM, LOW, HIGH |
| Summary barrier / watch / strength | 3 / 1 / 1 | 3 / 2 / 0 | 3 / 1 / 1 |
| Recommended intervention | REFRAME | TRANSITION | RESKILL |
| qualification_limiting | false | false | true |
| Simulation A / B / C (%) | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 39.3 |
| Benchmark index (continuous, gap, gap + certificate, gap + reframing) | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 |
| Transition counts (transferable / stale / missing / total), coverage | Target Marketing Manager: 5 / 1 / 0 / 6, 83.3% | Target Data Analyst: 5 / 1 / 2 / 8, 62.5% | Target HR Manager: 2 / 0 / 3 / 5, 40.0% |

Why C equals B for sample C: the competency-cluster lever needs at least 3 skills (sample C has 2) and the availability lever only applies when availability is not already stated (sample C states it). This is intended behaviour and a good edge-case test.

## B.2 Sample A: request body for /api/diagnose and /api/simulate

{ "profile": { "current_or_last_role_id": "marketing_manager", "target_role_id": "marketing_manager", "industry": "Consumer Goods (FMCG)", "location": "Pune, India", "experience_years": 7.2, "experience_start_year": 2013, "experience_end_year": 2020, "gap_years": 3, "reentry_year": 2023, "gap_reason": "CAREGIVING", "resume_format": "CHRONOLOGICAL", "skills": [ "brand_strategy", "pnl_leadership", "analytics", "excel", "business_intelligence", "stakeholder_management", "campaign_tracking", "reporting_dashboards" ], "recent_activities": [], "availability_stated": false } }

## B.3 Sample A: response of POST /api/diagnose

{ "target_role": {"id": "marketing_manager", "name": "Marketing Manager"}, "flags": [ { "id": "gap_visibility", "label": "Career-Gap Visibility", "level": "HIGH", "status": "BARRIER", "explanation": "Chronological date stamps make the 3-year break visible and can trigger automated ATS disqualification.", "provenance": "MODELLED" }, { "id": "experience_salience", "label": "Experience Salience", "level": "LOW", "status": "BARRIER", "explanation": "7.2 years of experience are buried beneath the 3-year break in a date-based resume.", "provenance": "MODELLED" }, { "id": "recent_role_evidence", "label": "Recent-Role Evidence", "level": "MEDIUM", "status": "WATCH", "explanation": "Relevant domain responsibilities from prior tenure are preserved; adding recent activity would strengthen this.", "provenance": "MODELLED" }, { "id": "skill_freshness", "label": "Skill Freshness", "level": "HIGH", "status": "STRENGTH", "explanation": "Core competencies for Marketing Manager remain directly relevant (5/6 core skills current).", "provenance": "MODELLED" }, { "id": "availability_signal", "label": "Availability Signal", "level": "LOW", "status": "BARRIER", "explanation": "Return-to-work readiness is not prominently signalled.", "provenance": "MODELLED" } ], "summary": {"barrier_count": 3, "watch_count": 1, "strength_count": 1}, "recommendation": { "intervention": "REFRAME", "title": "Reframe — Presentation & Signaling", "rationale": "Experience and competencies are intact; the limiting barrier is how the profile is presented.", "prescribed_action": "Replace employment dates with experience-duration framing and surface key achievements.", "also_apply": [], "evidence_ids": ["EV-002", "EV-001"] }, "capability_check": { "qualification_limiting": false, "explanation": "Qualification does not appear to be the limiting barrier; presentation changes should come before any coursework." } }

## B.4 Sample A: response of POST /api/simulate

{ "versions": [ { "id": "A", "label": "Chronological Baseline", "representation": "CHRONOLOGICAL", "pass_likelihood_pct": 34.2, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 2013 – 2020", "Career break · 2020 – 2023"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" } ], "provenance": "SIMULATED" }, { "id": "B", "label": "Experience Duration Framing", "representation": "DURATION", "pass_likelihood_pct": 39.3, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" } ], "provenance": "SIMULATED" }, { "id": "C", "label": "Candidate-Optimized Framing", "representation": "OPTIMIZED", "pass_likelihood_pct": 43.3, "resume_preview": [ "Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience", "Business Leadership: P&L Leadership, Stakeholder Management", "Data & Analytics: Analytics, Business Intelligence, Excel, Reporting Dashboards", "Marketing Execution: Campaign Tracking", "Marketing Strategy: Brand Strategy", "Availability: ready to start immediately" ], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" }, { "label": "Structured competency clusters", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Explicit availability indicator", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null } ], "provenance": "SIMULATED" } ], "control_certificate": { "label": "Chronological + upskilling certificate", "pass_likelihood_pct": 34.2, "note": "No statistically significant change in callbacks was found for upskilling certificates (EV-001).", "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, "benchmark_index": [ {"label": "Continuous employment", "value": 100, "provenance": "SIMULATED"}, {"label": "Career gap, chronological", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + upskilling certificate", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + duration reframing", "value": 58.7, "provenance": "EMPIRICAL"} ], "assumptions": [ { "key": "reference_pass_likelihood_pct", "value": 67, "provenance": "SIMULATED", "note": "Assumed pass likelihood of a comparable continuously employed candidate; chosen so that a 3-year gap reproduces about 34%." }, { "key": "gap_penalty_pct_at_full", "value": 49, "provenance": "EMPIRICAL", "note": "EV-001: 49% lower callback rate for women with career breaks (India)." }, { "key": "gap_years_at_full_penalty", "value": 3, "provenance": "MODELLED", "note": "Penalty is scaled linearly up to this gap length and capped beyond it." }, { "key": "reframing_relative_lift_pct", "value": 15, "provenance": "EMPIRICAL", "note": "EV-002: callbacks +15% versus gap-dated resumes (United Kingdom)." }, { "key": "competency_cluster_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "availability_indicator_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "certificate_lift_pct", "value": 0, "provenance": "EMPIRICAL", "note": "EV-001: no statistically significant effect." }, { "key": "max_pass_likelihood_pct", "value": 95, "provenance": "SIMULATED", "note": "Upper cap applied to every version." } ], "limitations": [ "Published statistics describe populations, not individuals; Anchor never predicts an individual's outcome.", "EV-001 was run in India and EV-002 in the United Kingdom; transferability between labour markets is not established.", "Pass likelihoods are scenario projections (SIMULATED) built from the listed assumptions; they are not measured callback rates." ] }

## B.5 Sample B: response of POST /api/transition (target Data Analyst)

Request: {"profile": <sample B profile>, "target_role_id": "data_analyst"}. Sample B is sample A with target_role_id set to data_analyst.

{ "target_role": {"id": "data_analyst", "name": "Data Analyst"}, "transferable": [ {"id": "analytics", "name": "Analytics", "cluster": "Data & Analytics"}, {"id": "excel", "name": "Excel", "cluster": "Data & Analytics"}, { "id": "business_intelligence", "name": "Business Intelligence", "cluster": "Data & Analytics" }, { "id": "stakeholder_management", "name": "Stakeholder Management", "cluster": "Business Leadership" }, {"id": "campaign_tracking", "name": "Campaign Tracking", "cluster": "Marketing Execution"} ], "stale": [ { "id": "reporting_dashboards", "name": "Reporting Dashboards", "cluster": "Data & Analytics", "reason": "Toolchain volatility is HIGH and the break is 3 years." } ], "missing": [ {"id": "sql", "name": "SQL", "cluster": "Data Engineering"}, {"id": "python", "name": "Python", "cluster": "Data Engineering"} ], "counts": {"transferable": 5, "stale": 1, "missing": 2, "total": 8}, "coverage_pct": 62.5, "provenance": "MODELLED" }

## B.6 Audit: request and response of POST /api/audit

{ "rules": [ "Continuous employment required within past 12 months", "Most recent title must exactly match target vacancy", "Mandatory certification dated within last 24 months" ] }

{ "results": [ { "line_number": 1, "rule_text": "Continuous employment required within past 12 months", "matched_rule_id": "AR-001", "matched_rule_name": "Continuous employment required", "risk_level": "HIGH", "impact": "Disproportionately eliminates qualified re-entry talent without measuring actual capability.", "recommended_intervention": "Eliminate continuity as a mandatory gate; evaluate cumulative years and recent problem-solving.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" }, { "line_number": 2, "rule_text": "Most recent title must exactly match target vacancy", "matched_rule_id": "AR-002", "matched_rule_name": "Exact most-recent-title match", "risk_level": "MEDIUM", "impact": "Excludes adjacent career-transition candidates with strong transferable skill overlap.", "recommended_intervention": "Implement skill-vector adjacency matching across related functional roles.", "evidence_ids": [], "provenance": "MODELLED" }, { "line_number": 3, "rule_text": "Mandatory certification dated within last 24 months", "matched_rule_id": "AR-003", "matched_rule_name": "Recent mandatory certification", "risk_level": "HIGH", "impact": "Imposes a credential tax on candidates, although research found generic upskilling certificates did not raise callbacks.", "recommended_intervention": "Replace recency criteria with focused practical capability verification assessments.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" } ], "summary": {"total_rules": 3, "flagged": 3, "high": 2, "medium": 1, "low": 0, "none": 0} }