ANCHOR

Steady Ground for the Return to Work.

Work File: Hamza

Team Lead, Backend Integrator and Demo Owner

Hackathon Project · 36-Hour Build · Individual Work Specification

| Owner | Hamza |
| --- | --- |
| Role | Team Lead, Backend Integrator and Demo Owner |
| Difficulty level | Moderate (plus leadership duties) |
| Estimated effort | 14 to 16 hours |
| Git branch prefix | feat/hamza-<topic> |
| Companion documents | Anchor BRD and the four other work files. Appendix A (contract) and Appendix B (golden values) are identical in all of them. |
| Version | 1.0, October 2026 |

READ THIS FIRST: rules for you and your AI assistant - This file is the single source of truth for your part of Anchor. Paste the whole file into your AI assistant before asking it to write code. - Create or edit only the files listed in your Deliverables section. Never edit a file someone else owns. - Use the exact field names, enum values, file paths and function signatures in Appendix A and in this file. Do not rename, add or remove fields. - Engines are deterministic: no random numbers, no clock, no internet, no LLM calls. Same input always gives the same output. - If anything looks wrong or missing, stop and message Hamza (CONTRACT CHANGE REQUEST). Do not fix it silently; silent fixes are how integration breaks. - Work on branch feat/hamza-<topic>, commit at least hourly, open a pull request to main. Hamza merges.

## Prompt template for your AI assistant

You are my pair-programmer on "Anchor", a 36-hour hackathon project. The document below is my work file and is the single source of truth. Rules: 1. Implement ONLY the deliverables in my Deliverables section, at the exact file paths given. 2. Use the exact field names and enum values from Appendix A. Do not invent endpoints or fields. 3. Write tests that reproduce the golden values in Appendix B. 4. Keep every engine deterministic (no random, no time, no network, no LLM). 5. Ask me before touching any file that is not in my list. Start with deliverable <ID>. Then show me how to run its tests. [paste the whole document here]

# 1. The Project in 60 Seconds

Anchor helps people returning to work after a career break, and the employers who screen them. Instead of telling a returning professional to "take a course", Anchor first checks whether qualification was ever the real barrier. Two published field experiments show the main barrier is often how the career history is presented: a 2024 Ashoka University study in India found 49% lower callbacks for women with career breaks (and no significant help from upskilling certificates), and a 2022 Nature Human Behaviour study in the UK found that showing years worked instead of employment dates raised callbacks by about 15%.

The web app has five screens backed by deterministic Python engines (no AI model is needed for the core logic):

- Candidate Diagnostic: five barrier flags and a recommendation (Reframe, Reskill or Transition).

- Intervention Lab: the same candidate shown with three resume versions and their modelled screening odds.

- Transition Intelligence: transferable, stale and missing skills for a target role.

- Employer Screening Audit: flags screening rules that wrongly exclude re-entry talent.

- Evidence Registry: the studies behind every number.

Every number is labelled EMPIRICAL (published statistic), MODELLED (rule-based pattern) or SIMULATED (scenario from stated assumptions). The deck was made in a hurry; the BRD clarifies what we really build, and this file tells you exactly what you build.

# 2. Your Role at a Glance

| You own | The backend skeleton and contract (schemas.py, loader, data-integrity check, all routers, error format, stub mode), the transition engine, the golden and smoke tests, integration and merging, the deck corrections, and the demo and submission. |
| --- | --- |
| Why you | You hold the whole project together. Your work is moderate in difficulty; the leadership load (decisions, merges, unblocking) is the real job. |
| You depend on | Aditya's engines (H8), Laveesha's audit engine and rules (H8), Aarushi's data files (H4) and contract/examples (H2). Stub mode means you are never blocked. |
| Others depend on you | Everyone depends on schemas.py and the contract freeze at H2. |
| Done when | scripts/smoke_test.py passes against the running backend, pytest is fully green, python -m app.check_data passes, deck matches the app, and the demo has been rehearsed three times. |

# 3. Repository Map and Ownership

Rule: one file, one owner. If you need a change in a file you do not own, message the owner. Nobody edits schemas.py or the Appendix A contract after H2 without Hamza's approval.

| Path | Owner | Purpose |
| --- | --- | --- |
| contract/examples/*.json | Aarushi | Frozen request/response examples (copy of Appendix B). Mocks for the frontend, fixtures for backend tests. |
| backend/app/main.py, schemas.py, loader.py, check_data.py | Hamza | FastAPI app, CORS, error format, Pydantic models (frozen at H2), JSON loading and data-integrity check. |
| backend/app/routers/*.py | Hamza | Thin endpoints (health, ontology, samples, evidence, diagnose, simulate, transition, audit). No business logic. |
| backend/app/engines/diagnostic.py, intervention.py, simulation.py | Aditya | Barrier-flag engine, intervention classifier, counterfactual simulation engine. |
| backend/app/engines/transition.py | Hamza | Skill decomposition engine (transferable / stale / missing). |
| backend/app/engines/audit.py | Laveesha | Employer screening-rule matcher. |
| backend/app/data/ontology.json, evidence_registry.json, samples.json | Aarushi | Skills and roles; the evidence registry; sample profiles and sample rule sets. |
| backend/app/data/simulation_params.json | Aditya | Every number the simulation uses, each tagged with its provenance. |
| backend/app/data/audit_rules.json | Laveesha | Screening-rule library (patterns, risk, impact, recommendation). |
| backend/tests/test_diagnostic.py, test_simulation.py | Aditya | Unit tests that reproduce the golden values. |
| backend/tests/test_transition.py, test_golden.py | Hamza | Transition tests and full golden-file contract tests. |
| backend/tests/test_audit.py | Laveesha | Audit-rule tests. |
| frontend/ scaffold (package.json, vite.config.js, index.html) | Somya | React + Vite project. |
| frontend/src/main.jsx, App.jsx, styles/theme.css | Somya | App shell, routes, navigation, design tokens. |
| frontend/src/api/client.js, context/ProfileContext.jsx, components/*.jsx | Somya | The only place that calls the API; shared candidate-profile state; shared UI components. |
| frontend/src/pages/DiagnosticPage.jsx, LabPage.jsx | Somya | Candidate Diagnostic and Intervention Lab screens. |
| frontend/src/pages/TransitionPage.jsx, AuditPage.jsx | Laveesha | Transition Intelligence and Employer Screening Audit screens. |
| frontend/src/pages/HomePage.jsx, EvidencePage.jsx | Aarushi | Landing page and Evidence Registry screen. |
| frontend/src/mocks/*.json | Aarushi | Copies of contract/examples used when VITE_USE_MOCKS=true. |
| scripts/smoke_test.py, README.md, docs/ | Hamza | End-to-end smoke test, run instructions, deck fixes, submission pack. |

### Git rules

- Branch feat/<yourname>-<topic>; pull main before every push; commit at least once an hour; never force-push.

- Only Hamza merges to main. Open small pull requests early; do not wait until everything is finished.

- Run commands (everyone): backend cd backend && python -m venv .venv, activate it (source .venv/bin/activate, or .venv\Scripts\activate on Windows), pip install -r requirements.txt, uvicorn app.main:app --reload --port 8000. Frontend cd frontend && npm install && npm run dev.

# 4. Your Deliverables

| ID | File | What | Acceptance | Hours |
| --- | --- | --- | --- | --- |
| HA-01 | Repo, README.md, .gitignore, backend/requirements.txt | Create the repo with the folder layout of Section 3; push the empty skeleton; write run instructions. | All five members can run backend and frontend by H1. | 1 |
| HA-02 | backend/app/schemas.py | Pydantic v2 models for every shape in Appendix A (Section 5.1). | Merged by H2; tag contract-v1. | 2 |
| HA-03 | backend/app/loader.py, check_data.py | Load JSON data once; validate cross-references (Section 5.2). | python -m app.check_data prints OK and exits 0. | 2 |
| HA-04 | backend/app/main.py, routers/*.py | Nine endpoints, CORS, error handlers, stub mode (Section 5.3). | Stub mode serves sample A by H5; real mode by H8. | 3.5 |
| HA-05 | backend/app/engines/transition.py, tests/test_transition.py | Skill decomposition engine (Section 5.4). | Samples A, B, C match Appendix B.1 and B.5. | 1.5 |
| HA-06 | backend/tests/test_golden.py, scripts/smoke_test.py | Contract tests against golden files; live smoke test (Section 5.5). | Both green at M2. | 2 |
| HA-07 | Pull-request review and merging | Run the merge checklist (Section 5.6); hold milestone gates. | Milestones hit on time. | 3 (spread out) |
| HA-08 | docs/ and the deck | Apply deck corrections; demo script; rehearsals; submission pack (Sections 5.7 and 5.8). | Deck figures equal app figures. | 3 |
| HA-09 | Stretch only | Section 9. | Only after M3. | n/a |

# 5. Detailed Specification

## 5.1 schemas.py (deliverable HA-02)

Use Pydantic v2. Field names, enum values and optionality come verbatim from Appendix A. Use Literal[...] or str, Enum for enums. Write these models:

| Group | Models |
| --- | --- |
| Enums | ResumeFormat, GapReason, Level, FlagStatus, Intervention, Provenance, RiskLevel |
| Request models | CandidateProfile (A.3), DiagnoseRequest {profile}, SimulateRequest {profile}, TransitionRequest {profile, target_role_id}, AuditRequest {rules}. Set `model_config = ConfigDict(extra="forbid")` on requests so unknown fields are rejected, and apply the ranges in A.3 (Field(ge=..., le=...), min_length, max_length, no duplicate skills, blank recent_activities allowed). |
| Diagnostic | RoleRef {id, name}, Flag, FlagSummary, Recommendation, CapabilityCheck, DiagnosticResult |
| Simulation | Driver, Version, ControlCertificate, BenchmarkItem, Assumption, SimulationResult |
| Transition | SkillRef {id, name, cluster}, StaleSkillRef (adds reason), TransitionCounts, TransitionResult |
| Audit | AuditResultItem, AuditSummary, AuditResult |
| Data files | Skill, Role, Ontology; EvidenceEntry, EvidenceRegistry {entries}; ParamItem {value, provenance, evidence_id, note}, SimulationParams (a mapping name to ParamItem with the 8 required keys); AuditRule, AuditRuleLibrary {rules}; SampleProfile, AuditRuleSet, Samples |
| Errors | ErrorBody {code, message, details[]} wrapped as {"error": ...} |

Engine signatures you expose to the others (they import from app.schemas only): run_diagnostic(profile: CandidateProfile, ontology: Ontology) -> DiagnosticResult; run_simulation(profile, ontology, params: SimulationParams) -> SimulationResult; run_transition(profile, target_role_id: str, ontology) -> TransitionResult; run_audit(rules: list[str], library: AuditRuleLibrary) -> AuditResult. classify_intervention(flags, profile, ontology) (Aditya) returns a Recommendation and a CapabilityCheck.

Contract freeze (the most important moment of the project) At H2 you merge schemas.py and contract/examples, then run git tag contract-v1 and post in the team chat: "CONTRACT v1 FROZEN". From then on, any change is a CONTRACT CHANGE REQUEST sent to you. You approve or refuse; if you approve, you update schemas.py, Appendix A, contract/examples, bump the tag to contract-v2 and tell everyone. Allowed only before H12. After H12 the answer is no, unless something is truly broken.

## 5.2 loader.py and check_data.py (deliverable HA-03)

loader.py loads each JSON file once (cache it), parses it into the Pydantic models, and exposes get_ontology(), get_registry(), get_params(), get_audit_library(), get_samples(). The data directory is backend/app/data/. check_data.py (run as python -m app.check_data, and also automatically at server startup) must verify, and on failure print a readable message and exit non-zero:

| # | Check |
| --- | --- |
| 1 | All five data files exist and parse into their models. |
| 2 | Skill ids are unique; role ids are unique. |
| 3 | Every id in every role's core_skills exists in skills. |
| 4 | Every evidence_ids entry in audit_rules.json and every non-null evidence_id in simulation_params.json exists in the registry. Also EV-001 and EV-002 must exist (engines hard-code them). |
| 5 | Every regular expression in audit_rules.json compiles (re.compile). |
| 6 | simulation_params.json has all 8 required keys. |
| 7 | Every sample profile validates as a CandidateProfile and all its skill and role ids exist. |
| 8 | The ontology has exactly 16 skills and 5 roles, the registry has 2 entries, and samples.json has 3 profiles and 2 rule sets (Appendix B depends on this; relax later only if the team agrees). |

## 5.3 main.py and routers (deliverable HA-04)

| Route | What the router does (no business logic here) |
| --- | --- |
| GET /api/health | Return {"status":"ok","version":"1.0","stub_mode":<bool from ANCHOR_STUB>}. |
| GET /api/ontology, /api/samples | Return the loaded model as JSON. |
| GET /api/evidence, /api/evidence/{id} | List {"entries": [...]}; single entry or 404 NOT_FOUND. |
| POST /api/diagnose | Validate request -> validate_profile_refs(profile, ontology) -> run_diagnostic(profile, ontology). |
| POST /api/simulate | Validate -> validate_profile_refs -> run_simulation(profile, ontology, params). |
| POST /api/transition | Validate -> profile refs and target_role_id exists -> run_transition(profile, target_role_id, ontology). |
| POST /api/audit | Validate (1 to 50 strings, each at most 300 characters) -> run_audit(rules, library). |

### Validation helper

validate_profile_refs checks that current_or_last_role_id and target_role_id are role ids, and that every skill id exists. On failure raise a 422 with details like {"field": "profile.skills[0]", "message": "Unknown skill id 'xyz'"}.

### Error handlers (must produce the Appendix A.1 body)

- FastAPI RequestValidationError -> 422 VALIDATION_ERROR with details built from the Pydantic errors (field as dotted path, message).

- Unknown evidence id or unknown route -> 404 NOT_FOUND.

- Any other exception -> 500 INTERNAL_ERROR with a generic message (no stack trace to the client; log it on the server).

### Stub mode

If env ANCHOR_STUB=1, diagnose, simulate, transition and audit skip the engines and return the matching file from contract/examples/ (diagnose_response_a.json, simulate_response_a.json, transition_response_b.json, audit_response_deck.json), regardless of input. Request validation still runs. Announce when stub mode is ready (target H5) so Somya can switch from mocks to the real server early.

## 5.4 Transition engine (deliverable HA-05)

def run_transition(profile, target_role_id, ontology) -> TransitionResult: role = ontology role with id == target_role_id gap = profile.gap_years transferable, stale, missing = [], [], [] for skill_id in role.core_skills: # keep the role's order skill = ontology skill with id == skill_id if skill_id not in profile.skills: missing.append({id, name, cluster}) elif skill.volatility == "HIGH" and gap >= 2: stale.append({id, name, cluster, reason: f"Toolchain volatility is HIGH and the break is {gap:g} years."}) else: transferable.append({id, name, cluster}) counts = {transferable: len(transferable), stale: len(stale), missing: len(missing), total: len(role.core_skills)} coverage_pct = round(100 * len(transferable) / len(role.core_skills) + 1e-9, 1) return {target_role: {id, name}, transferable, stale, missing, counts, coverage_pct, provenance: "MODELLED"}

Tests (test_transition.py): sample B with target data_analyst equals Appendix B.5 (5 / 1 / 2 / 8, 62.5%); sample A with target marketing_manager gives 5 / 1 / 0 / 6, 83.3%; sample C with target hr_manager gives 2 / 0 / 3 / 5, 40.0%; a candidate with a 1-year break and every skill gives stale empty; an unknown role id is rejected by the router (422).

## 5.5 Golden and smoke tests (deliverable HA-06)

- `test_golden.py`: uses FastAPI TestClient with ANCHOR_STUB=0. For each pair in contract/examples (request file and expected response file), call the endpoint and compare. Numbers compare within 0.05; all other values must be exactly equal. This is the contract test that catches drift.

- `scripts/smoke_test.py`: runs against the live server at http://localhost:8000. It checks: health; ontology (16 skills, 5 roles); samples (3 profiles, 2 rule sets); evidence (2 entries) and EV-999 returns 404; for samples A, B, C the diagnose result, simulate result and the outcome matrix of Appendix B.1; transition for sample B; audit for the deck rules (summary high 2, medium 1); invalid input (gap_years = -1) returns 422 with the standard body. Print one PASS or FAIL line per check and exit non-zero on any FAIL.

## 5.6 Pull-request merge checklist (deliverable HA-07)

| # | Check before you merge |
| --- | --- |
| 1 | Only files owned by the author changed (compare with the repo map). |
| 2 | The author's tests are green; python -m app.check_data passes if a data file changed. |
| 3 | No change to schemas.py or contract examples (unless it is an approved change request). |
| 4 | Output strings and field names match Appendix A and B. |
| 5 | No secrets, large files or generated folders committed (node_modules, .venv). |
| 6 | Run the smoke test after merging anything that touches the backend. |

### Team rhythm and escalation

- 5-minute stand-up every 4 hours (H4, H8, H12 ...): each person says Done, Next, Blocked. Record decisions in a shared note.

- If anyone is more than 2 hours behind at a milestone, apply the cut list below instead of asking them to work faster.

- Enforce rest windows (BRD Section 13). Mistakes after hour 20 without rest cost more than the time saved.

### Cut list: drop in this order if time runs short

- All stretch goals.

- FR-L-06 (Lab auto-refresh) and the Lab benchmark chart (keep the numbers as a table).

- Transition stale-skill reasons and the stacked bar (keep the three lists).

- Second sample rule set and Sample C screen polish.

- Never cut: Diagnostic, Lab numbers, Audit table, Evidence screen, provenance badges, limitations, disclaimers, tests for the golden values.

## 5.7 Deck corrections you own (deliverable HA-08)

Decide each item by H18 and apply by H26. Numbers below are what the app shows; the deck must match.

| Slide | Change | New value |
| --- | --- | --- |
| 8 | Replace "+15 points" thinking with a relative lift. Index chart values | Continuous 100; Gap 51; Gap + certificate 51 (no significant change); Gap + reframing 58.7 |
| 13 | Pass likelihoods for versions A, B, C | 34.2%, 39.3%, 43.3%; text "+15% relative lift" (EV-002) |
| 13 | Version A dates | 2013 – 2020 employment, 2020 – 2023 break (7.2 years of experience) |
| 11 | "Career history upload" | "Structured career-history entry" (upload is Phase 2) |
| 6 | Study 2 details and Study 1 status | Add "(UK)", add "+8% vs resumes with no gap", mark Study 1 "working paper", use one spelling of the author name |
| 6 | Study 1 sample sizes (15,872 and 3,968) | Aarushi confirms against the paper; fix deck and registry if different |
| 15 | "1.6B profile databases" | Verify or remove |

## 5.8 Demo and submission pack

- Demo script: BRD Section 14.3 (3 minutes). Rehearse three times with a timer, once on mocks (VITE_USE_MOCKS=true) and twice on the real backend.

- Backup: record a screen recording of the full demo; keep it on the laptop and on a phone.

- Submission pack: repo link, README.md (what it is, how to run, architecture sketch, honest limitations), 4 screenshots (Aarushi), BRD and the five work files in docs/, the corrected deck.

- Environment checklist (H0 to H1, all five): python --version is 3.11 or newer; node --version is 20 or newer; git configured; the skeleton backend returns {"status":"ok"} on /api/health; the Vite dev server opens on port 5173.

# 6. Your Hour-by-Hour Plan

| Hours | Do | Check |
| --- | --- | --- |
| H0 – H1 | Chair kickoff: read the BRD together, confirm owners and the cut list. Environment checklist for all five. Create the repo, push the skeleton. | Everyone can run the skeleton. |
| H1 – H2 | Write schemas.py. Aarushi adds contract/examples. Merge both. Tag contract-v1. Post the freeze message. | M0. |
| H2 – H5 | loader.py, check_data.py, main.py, routers, error handlers, stub mode. Tell Somya when stub mode is ready. | Stub mode serves sample A. |
| H4 | Stand-up. Receive Aarushi's data files; run check_data. | Data check green. |
| H5 – H8 | Transition engine and tests. Start test_golden.py and smoke_test.py. Review first PRs. | M1 at H8. |
| H8 – H14 | Switch to real mode (ANCHOR_STUB=0). Fix integration mismatches with each owner. Run the smoke test on samples A, B, C and the audit sample. | M2 at H14. |
| H14 – H24 | Review and merge PRs; unblock people; make deck decisions (by H18); optional stretch S-01 if ahead; rest window around H24 to H26 (after M3 check). | M3 at H24. |
| H24 – H28 | Declare code freeze at H28. Aarushi runs QA; you triage bugs. Deck corrections applied by H26. | M4 at H28. |
| H28 – H32 | Rest once QA is green (staggered with others). | Rested. |
| H32 – H36 | Three timed rehearsals, backup recording, submission pack. Keep H34 – H36 as buffer. | M5 at H34. |

# 7. Integration Handshakes

| With | What you give / get | When |
| --- | --- | --- |
| Aarushi | Give: final schemas.py so her example files and data match. Get: contract/examples (H2) and data files (H4). | H2, H4 |
| Aditya | Give: models for his engines. Get: engines (H8). Agree any missing model field the same day. | H2, H8 |
| Laveesha | Give: AuditRule and AuditResult models. Get: audit engine and audit_rules.json. | H2, H8 |
| Somya | Give: stub mode (H5) and real mode (H8). Get: nothing; she runs on mocks. Test with her at M2. | H5, H8, H14 |

# 8. Done Checklist

- pytest green; python -m app.check_data green; scripts/smoke_test.py green against the live server.

- All nine endpoints work in real mode; stub mode works; error bodies match A.1.

- git tag contract-v1 exists; any contract-v2 is documented.

- Deck matches app; backup recording exists; submission pack complete.

# 9. Stretch Goals (only after M3)

- S-01 `POST /api/explain` (pre-approved addition to the contract). Request {"result_type": "diagnose", "result": <DiagnosticResult>}; response {"text": "...", "source": "TEMPLATE"}. By default (ANCHOR_USE_LLM unset or false) return a friendly paragraph built from templates using the recommendation and flags. If ANCHOR_USE_LLM=true and an API key is present, call a language model to rephrase the same facts, falling back to the template on any error. The UI part is Somya's, and only if she has time. The core engines must never depend on it.

- S-04 Public deployment: only if everything else is done. Not needed for the demo.

# 10. How to Explain Your Work to the Jury

Your 60-second script "I led the team and built the backbone. With five people and 36 hours, our biggest risk was integration, so we worked contract-first: at hour two we froze one API contract, with exact fields, enums and example responses. Every engine, screen and data file was built against it, with golden tests that reproduce the same sample numbers on the backend and in the UI. I wrote the API layer, the data-integrity check that fails fast if any id is broken, the transition engine, and the tests that keep everything honest. Anchor runs entirely on a laptop with no database, and the engines are deterministic, so what you saw is exactly reproducible."

### Likely questions and answers

| Question | Answer |
| --- | --- |
| "How did five people build this in 36 hours without breaking each other's work?" | One owner per file, a frozen contract at hour two, mock-first frontend, golden tests, and a data-integrity check before every merge. Nobody waited for anyone else's code. |
| "Why no database?" | The data is small, versioned and reviewable: a seed ontology, a two-study evidence registry, parameters and rules. JSON files keep it transparent and portable; a database is the obvious next step at scale. |
| "What if the AI is wrong?" | There is no AI in the core. Rules and a documented formula produce every number, and each is tagged EMPIRICAL, MODELLED or SIMULATED. |
| "How would this scale?" | The engines are pure functions behind a thin API; the ontology and rule library are data, not code. Replace the seed files with larger ones and the system is unchanged. |
| "What did you cut?" | Resume upload and parsing, accounts, and live market data. They are on the roadmap, not in the 36-hour scope. |
| "What if the demo fails?" | The frontend can run on recorded example data, and we have a recording as a second fallback. |

# 11. Do-Not List

- Do not write business logic in routers.

- Do not accept contract changes after H12 unless something is broken.

- Do not merge a PR that edits files its author does not own.

- Do not skip the smoke test after merging backend changes.

- Do not let anyone stay awake past their rest window.

# 12. Team Milestones (shared by everyone)

| ID | Hour | Name | Exit criteria (all must be true) |
| --- | --- | --- | --- |
| M0 | H0 – H2 | Contract freeze | Repo skeleton pushed; schemas.py and contract/examples merged; git tag contract-v1. Everyone can run backend and frontend. |
| M1 | H8 | Parts done in isolation | Each owner's files pass their own tests / render from mocks. ANCHOR_STUB=0 works with real engines. |
| M2 | H14 | First end-to-end | Sample A flows through every page against the real API. Smoke test green for samples A, B, C and the audit sample. |
| M3 | H24 | Feature complete | Every Must Have requirement works. Only polish, bugs and stretch goals remain. |
| M4 | H28 | Code freeze | Only bug fixes approved by Hamza. Deck numbers match the app. Data files frozen. |
| M5 | H34 | Demo ready | Three full rehearsals done, backup recording made, submission pack ready. H34 – H36 is buffer. |

# Appendix A. Frozen Integration Contract (identical in all six documents)

This appendix is identical in the BRD and in every work file. It is frozen at hour 2 (git tag contract-v1). Backend, frontend and tests are all written against it, which is why the five parts fit together without surprises.

## A.1 Conventions

| Item | Rule |
| --- | --- |
| Backend | Python 3.11+, FastAPI, Pydantic v2, uvicorn. Port 8000. Every route is under /api. Dependencies: fastapi, uvicorn[standard], pydantic>=2, pytest, httpx. |
| Frontend | React 18 + Vite, plain JavaScript (not TypeScript), React Router. Port 5173. frontend/.env: VITE_API_BASE=http://localhost:8000/api and VITE_USE_MOCKS=false. |
| CORS | Backend allows origins http://localhost:5173 and http://127.0.0.1:5173, all methods and headers. |
| Naming | JSON fields are snake_case. Enum values are UPPER_CASE strings. Skill and role ids are lower_snake_case. Evidence ids are EV-001; audit rule ids are AR-001. |
| Numbers | Percentages are numbers from 0 to 100 (never 0 to 1). Round to 1 decimal at output only, using round(x + 1e-9, 1). A number may print as 67 or 67.0; both are valid. |
| Determinism | Same input gives the same output. No random, no current time, no network, no LLM inside any engine. This is what separates Anchor from an "LLM wrapper". |
| Request bodies | Every POST body is a JSON object. Shapes are listed in A.4. |
| Errors | HTTP 422 for bad input, 404 for unknown evidence id, 500 for unexpected errors. Body: {"error": {"code": "VALIDATION_ERROR", "message": "Invalid request", "details": [{"field": "profile.skills[0]", "message": "Unknown skill id 'xyz'"}]}}. Codes: VALIDATION_ERROR, NOT_FOUND, INTERNAL_ERROR. |
| Stub mode | Backend env ANCHOR_STUB=1 makes routers return the golden examples for sample A. It exists so the frontend is never blocked. Real mode is the default (ANCHOR_STUB=0). |
| Engine signatures | Engines are pure Python functions that import only from app.schemas. They never import FastAPI. Signatures are listed in A.5. |
| Provenance tags | Three labels travel with every number: EMPIRICAL = a statistic published in a cited study. MODELLED = a rule-based pattern computed from the candidate profile. SIMULATED = a scenario projection built from stated assumptions. |

## A.2 Enumerations

| Enum | Allowed values |
| --- | --- |
| ResumeFormat | CHRONOLOGICAL, DURATION |
| GapReason | CAREGIVING, HEALTH, RELOCATION, OTHER |
| Level | LOW, MEDIUM, HIGH |
| FlagStatus | BARRIER, WATCH, STRENGTH |
| Intervention | REFRAME, RESKILL, TRANSITION |
| Provenance | EMPIRICAL, MODELLED, SIMULATED |
| RiskLevel | HIGH, MEDIUM, LOW, NONE |
| Volatility (skills) | LOW, MEDIUM, HIGH |
| Outlook (roles) | GROWING, STABLE, DECLINING |
| Version id | A, B, C |
| Version representation | CHRONOLOGICAL, DURATION, OPTIMIZED |
| Driver effect | BASE, RELATIVE_CHANGE |

## A.3 CandidateProfile (the object every module shares)

| Field | Type | Req. | Validation / meaning |
| --- | --- | --- | --- |
| name | string | no | Max 60 characters. Display only. |
| current_or_last_role_id | string | yes | Must be a role id in ontology.json. The role the candidate held before the break. |
| target_role_id | string | yes | Must be a role id in ontology.json. The role they want to return to. |
| industry | string | yes | 1 to 60 characters. Display only (e.g. "Consumer Goods (FMCG)"). |
| location | string | no | Max 60 characters. Display only. |
| experience_years | number | yes | 0 to 50. Cumulative experience before the break. |
| experience_start_year | integer | no | 1970 to 2035. Display only (resume preview). |
| experience_end_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_years | number | yes | 0 to 15. Length of the career break. |
| reentry_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_reason | GapReason | no | Default OTHER. Display only; never used in scoring. |
| resume_format | ResumeFormat | yes | How the candidate's resume currently presents experience. |
| skills | string[] | yes | 1 to 30 skill ids, each present in ontology.json, no duplicates. |
| recent_activities | string[] | no | Default []. Up to 10 non-empty strings (freelance work, volunteering, projects). Blank strings are ignored. |
| availability_stated | boolean | yes | True if the resume explicitly says the candidate is ready to return. |

There is deliberately no gender, age or name-based field that affects scoring. Anchor must never score a person on a protected attribute.

## A.4 Endpoints

| Method and path | Request body | Response | Logic by | UI by |
| --- | --- | --- | --- | --- |
| GET /api/health | none | {"status":"ok","version":"1.0","stub_mode":false} | Hamza | n/a |
| GET /api/ontology | none | Ontology (A.6) | Hamza | Somya, Laveesha |
| GET /api/samples | none | Samples (A.6) | Hamza | Somya, Laveesha |
| GET /api/evidence | none | {"entries": [EvidenceEntry]} | Hamza | Aarushi |
| GET /api/evidence/{id} | none | EvidenceEntry, or 404 NOT_FOUND | Hamza | Aarushi |
| POST /api/diagnose | {"profile": CandidateProfile} | DiagnosticResult | Aditya | Somya |
| POST /api/simulate | {"profile": CandidateProfile} | SimulationResult | Aditya | Somya |
| POST /api/transition | {"profile": CandidateProfile, "target_role_id": "data_analyst"} | TransitionResult | Hamza | Laveesha |
| POST /api/audit | {"rules": ["line one", "line two"]} (1 to 50 strings, each up to 300 characters) | AuditResult | Laveesha | Laveesha |

## A.5 Response shapes and engine signatures

### DiagnosticResult  (engine: run_diagnostic(profile, ontology) -> DiagnosticResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | Target role used for skill-freshness scoring. |
| flags | Flag[5] | Always 5 items in this fixed order: gap_visibility, experience_salience, recent_role_evidence, skill_freshness, availability_signal. |
| flags[].id / label / level / status / explanation / provenance | string / string / Level / FlagStatus / string / MODELLED | level is the value of the attribute; status says whether that value is a BARRIER, a WATCH item or a STRENGTH (polarity differs per flag). |
| summary | {barrier_count, watch_count, strength_count} | Counts of flag statuses (sum is 5). |
| recommendation | {intervention, title, rationale, prescribed_action, also_apply[], evidence_ids[]} | The single recommended intervention. also_apply holds secondary interventions; evidence_ids point to the Evidence Registry. |
| capability_check | {qualification_limiting: bool, explanation} | Anchor's core thesis: is lack of qualification the real barrier? |

### SimulationResult  (engine: run_simulation(profile, ontology, params) -> SimulationResult)

| Field | Type | Meaning |
| --- | --- | --- |
| versions | Version[3] | Always A, B, C in this order. |
| versions[].id / label / representation | VersionId / string / enum | A "Chronological Baseline", B "Experience Duration Framing", C "Candidate-Optimized Framing". |
| versions[].pass_likelihood_pct | number | Screening pass likelihood (SIMULATED). |
| versions[].resume_preview | string[] | The resume lines this version would show. |
| versions[].drivers | Driver[] | Why the number is what it is. Driver = {label, effect, value_pct, provenance, evidence_id or null}. |
| versions[].provenance | SIMULATED | Always SIMULATED. |
| control_certificate | {label, pass_likelihood_pct, note, provenance, evidence_id} | Control scenario: baseline plus an upskilling certificate (no significant effect). |
| benchmark_index | {label, value, provenance}[4] | Callback index, continuous employment = 100. Feeds the benchmark chart. |
| assumptions | {key, value, provenance, note}[] | One entry per key in simulation_params.json, in file order. |
| limitations | string[3] | Fixed honesty statements (see Appendix B). |

### TransitionResult  (engine: run_transition(profile, target_role_id, ontology) -> TransitionResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | The role being evaluated. |
| transferable | {id, name, cluster}[] | Core skills of the target role that the candidate has and that are current. |
| stale | {id, name, cluster, reason}[] | Core skills the candidate has, but whose toolchain is HIGH-volatility and the break is 2 years or more. |
| missing | {id, name, cluster}[] | Core skills the candidate does not have. |
| counts | {transferable, stale, missing, total} | total = number of core skills of the target role. |
| coverage_pct | number | 100 x transferable / total, 1 decimal. |
| provenance | MODELLED | Always MODELLED. |

All three lists keep the order in which the skills appear in the target role's core_skills.

### AuditResult  (engine: run_audit(rules, rule_library) -> AuditResult)

| Field | Type | Meaning |
| --- | --- | --- |
| results | Result[] | One per non-blank input line, in input order. |
| results[].line_number | integer | 1-based position among non-blank lines. |
| results[].rule_text | string | The line after trimming and bullet stripping. |
| results[].matched_rule_id / matched_rule_name | string or null | Library rule matched; null if none. |
| results[].risk_level | RiskLevel | NONE when nothing matched. |
| results[].impact / recommended_intervention | string / string or null | Copied from the matched library rule; for no match, impact is "No known risk pattern in the Anchor rule library." and recommendation is null. |
| results[].evidence_ids / provenance | string[] / MODELLED or null | Provenance is null when nothing matched. |
| summary | {total_rules, flagged, high, medium, low, none} | Counts by risk level; flagged = total_rules minus none. |

## A.6 Data file shapes

| File / object | Shape |
| --- | --- |
| Ontology (ontology.json, returned by /api/ontology) | {"skills": [{id, name, cluster, volatility}], "roles": [{id, name, function, outlook, core_skills: [skill ids]}]} |
| EvidenceEntry (evidence_registry.json = {"entries": [...]}) | {id, short_title, citation, authors, year, venue, study_type, geography, sample, headline: {value, label}, findings[], limits[], transferability_note, provenance, url} |
| Samples (samples.json, returned by /api/samples) | {"profiles": [{id, title, description, profile: CandidateProfile}], "audit_rule_sets": [{id, title, rules[]}]} |
| SimulationParams (simulation_params.json) | Object keyed by parameter name; each value is {value, provenance, evidence_id, note}. Keys: reference_pass_likelihood_pct, gap_penalty_pct_at_full, gap_years_at_full_penalty, reframing_relative_lift_pct, competency_cluster_lift_pct, availability_indicator_lift_pct, certificate_lift_pct, max_pass_likelihood_pct. |
| AuditRuleLibrary (audit_rules.json) | {"rules": [{id, name, patterns[] (regular expressions), risk_level, impact, recommended_intervention, evidence_ids[], provenance}]} |

## A.7 Shared UI tokens and components (owned by Somya, used by everyone)

| Item | Value |
| --- | --- |
| Provenance colours | EMPIRICAL #1F5FA8 (blue), MODELLED #0F766E (teal), SIMULATED #6B46C1 (purple). |
| Status / risk colours | BARRIER and HIGH #C0392B (red); WATCH and MEDIUM #B7791F (amber); STRENGTH and LOW #2E7D32 (green); NONE #6B7280 (grey). |
| Brand colours | Navy #1A2E4A, accent blue #2E74B5, light panel #EEF4FA. Font: system sans-serif stack. |
| Components | <ProvenanceBadge kind="EMPIRICAL¦MODELLED¦SIMULATED" />, <LevelBadge value="HIGH¦MEDIUM¦LOW¦NONE¦BARRIER¦WATCH¦STRENGTH" />, <EvidenceChip id="EV-001" /> (links to /evidence#EV-001), <Card title>, <PageHeader title subtitle>, <ErrorBanner error>, <Loader />. Never hand-roll these in a page. |
| Hook | useProfile() returns { profile, setProfile, loadSampleProfile(sampleId) }. profile is a CandidateProfile or null. |
| API client | src/api/client.js exports getHealth(), getOntology(), getSamples(), getEvidence(), getEvidenceById(id), diagnose(profile), simulate(profile), transition(profile, targetRoleId), audit(rules). Each returns parsed JSON or throws ApiError {code, message, details}. Pages never call fetch directly. |
| Routes | / Home, /diagnostic, /lab, /transition, /audit, /evidence. |
| Footer disclaimer (every page) | "Anchor shows population-level evidence and modelled scenarios. It does not predict any individual's outcome." |

# Appendix B. Golden Examples (expected values everyone tests against)

These examples were computed with a reference implementation of the rules in this document set. If your output differs, your code is wrong, or the spec has a gap; tell Hamza. Numbers are compared with a tolerance of 0.05.

## B.1 Outcome matrix for the three sample profiles

| Check | Sample A | Sample B | Sample C |
| --- | --- | --- | --- |
| Description | Marketing Manager, Pune; 7.2 yrs experience; 3.0 yr break; target Marketing Manager | Same candidate; target Data Analyst | HR Manager, Bengaluru; 5.0 yrs; 4.0 yr break; only 2 of 5 core skills |
| Flag levels (gap, salience, recent, freshness, availability) | HIGH, LOW, MEDIUM, HIGH, LOW | HIGH, LOW, MEDIUM, MEDIUM, LOW | HIGH, LOW, MEDIUM, LOW, HIGH |
| Summary barrier / watch / strength | 3 / 1 / 1 | 3 / 2 / 0 | 3 / 1 / 1 |
| Recommended intervention | REFRAME | TRANSITION | RESKILL |
| qualification_limiting | false | false | true |
| Simulation A / B / C (%) | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 39.3 |
| Benchmark index (continuous, gap, gap + certificate, gap + reframing) | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 |
| Transition counts (transferable / stale / missing / total), coverage | Target Marketing Manager: 5 / 1 / 0 / 6, 83.3% | Target Data Analyst: 5 / 1 / 2 / 8, 62.5% | Target HR Manager: 2 / 0 / 3 / 5, 40.0% |

Why C equals B for sample C: the competency-cluster lever needs at least 3 skills (sample C has 2) and the availability lever only applies when availability is not already stated (sample C states it). This is intended behaviour and a good edge-case test.

## B.2 Sample A: request body for /api/diagnose and /api/simulate

{ "profile": { "current_or_last_role_id": "marketing_manager", "target_role_id": "marketing_manager", "industry": "Consumer Goods (FMCG)", "location": "Pune, India", "experience_years": 7.2, "experience_start_year": 2013, "experience_end_year": 2020, "gap_years": 3, "reentry_year": 2023, "gap_reason": "CAREGIVING", "resume_format": "CHRONOLOGICAL", "skills": [ "brand_strategy", "pnl_leadership", "analytics", "excel", "business_intelligence", "stakeholder_management", "campaign_tracking", "reporting_dashboards" ], "recent_activities": [], "availability_stated": false } }

## B.3 Sample A: response of POST /api/diagnose

{ "target_role": {"id": "marketing_manager", "name": "Marketing Manager"}, "flags": [ { "id": "gap_visibility", "label": "Career-Gap Visibility", "level": "HIGH", "status": "BARRIER", "explanation": "Chronological date stamps make the 3-year break visible and can trigger automated ATS disqualification.", "provenance": "MODELLED" }, { "id": "experience_salience", "label": "Experience Salience", "level": "LOW", "status": "BARRIER", "explanation": "7.2 years of experience are buried beneath the 3-year break in a date-based resume.", "provenance": "MODELLED" }, { "id": "recent_role_evidence", "label": "Recent-Role Evidence", "level": "MEDIUM", "status": "WATCH", "explanation": "Relevant domain responsibilities from prior tenure are preserved; adding recent activity would strengthen this.", "provenance": "MODELLED" }, { "id": "skill_freshness", "label": "Skill Freshness", "level": "HIGH", "status": "STRENGTH", "explanation": "Core competencies for Marketing Manager remain directly relevant (5/6 core skills current).", "provenance": "MODELLED" }, { "id": "availability_signal", "label": "Availability Signal", "level": "LOW", "status": "BARRIER", "explanation": "Return-to-work readiness is not prominently signalled.", "provenance": "MODELLED" } ], "summary": {"barrier_count": 3, "watch_count": 1, "strength_count": 1}, "recommendation": { "intervention": "REFRAME", "title": "Reframe — Presentation & Signaling", "rationale": "Experience and competencies are intact; the limiting barrier is how the profile is presented.", "prescribed_action": "Replace employment dates with experience-duration framing and surface key achievements.", "also_apply": [], "evidence_ids": ["EV-002", "EV-001"] }, "capability_check": { "qualification_limiting": false, "explanation": "Qualification does not appear to be the limiting barrier; presentation changes should come before any coursework." } }

## B.4 Sample A: response of POST /api/simulate

{ "versions": [ { "id": "A", "label": "Chronological Baseline", "representation": "CHRONOLOGICAL", "pass_likelihood_pct": 34.2, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 2013 – 2020", "Career break · 2020 – 2023"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" } ], "provenance": "SIMULATED" }, { "id": "B", "label": "Experience Duration Framing", "representation": "DURATION", "pass_likelihood_pct": 39.3, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" } ], "provenance": "SIMULATED" }, { "id": "C", "label": "Candidate-Optimized Framing", "representation": "OPTIMIZED", "pass_likelihood_pct": 43.3, "resume_preview": [ "Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience", "Business Leadership: P&L Leadership, Stakeholder Management", "Data & Analytics: Analytics, Business Intelligence, Excel, Reporting Dashboards", "Marketing Execution: Campaign Tracking", "Marketing Strategy: Brand Strategy", "Availability: ready to start immediately" ], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" }, { "label": "Structured competency clusters", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Explicit availability indicator", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null } ], "provenance": "SIMULATED" } ], "control_certificate": { "label": "Chronological + upskilling certificate", "pass_likelihood_pct": 34.2, "note": "No statistically significant change in callbacks was found for upskilling certificates (EV-001).", "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, "benchmark_index": [ {"label": "Continuous employment", "value": 100, "provenance": "SIMULATED"}, {"label": "Career gap, chronological", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + upskilling certificate", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + duration reframing", "value": 58.7, "provenance": "EMPIRICAL"} ], "assumptions": [ { "key": "reference_pass_likelihood_pct", "value": 67, "provenance": "SIMULATED", "note": "Assumed pass likelihood of a comparable continuously employed candidate; chosen so that a 3-year gap reproduces about 34%." }, { "key": "gap_penalty_pct_at_full", "value": 49, "provenance": "EMPIRICAL", "note": "EV-001: 49% lower callback rate for women with career breaks (India)." }, { "key": "gap_years_at_full_penalty", "value": 3, "provenance": "MODELLED", "note": "Penalty is scaled linearly up to this gap length and capped beyond it." }, { "key": "reframing_relative_lift_pct", "value": 15, "provenance": "EMPIRICAL", "note": "EV-002: callbacks +15% versus gap-dated resumes (United Kingdom)." }, { "key": "competency_cluster_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "availability_indicator_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "certificate_lift_pct", "value": 0, "provenance": "EMPIRICAL", "note": "EV-001: no statistically significant effect." }, { "key": "max_pass_likelihood_pct", "value": 95, "provenance": "SIMULATED", "note": "Upper cap applied to every version." } ], "limitations": [ "Published statistics describe populations, not individuals; Anchor never predicts an individual's outcome.", "EV-001 was run in India and EV-002 in the United Kingdom; transferability between labour markets is not established.", "Pass likelihoods are scenario projections (SIMULATED) built from the listed assumptions; they are not measured callback rates." ] }

## B.5 Sample B: response of POST /api/transition (target Data Analyst)

Request: {"profile": <sample B profile>, "target_role_id": "data_analyst"}. Sample B is sample A with target_role_id set to data_analyst.

{ "target_role": {"id": "data_analyst", "name": "Data Analyst"}, "transferable": [ {"id": "analytics", "name": "Analytics", "cluster": "Data & Analytics"}, {"id": "excel", "name": "Excel", "cluster": "Data & Analytics"}, { "id": "business_intelligence", "name": "Business Intelligence", "cluster": "Data & Analytics" }, { "id": "stakeholder_management", "name": "Stakeholder Management", "cluster": "Business Leadership" }, {"id": "campaign_tracking", "name": "Campaign Tracking", "cluster": "Marketing Execution"} ], "stale": [ { "id": "reporting_dashboards", "name": "Reporting Dashboards", "cluster": "Data & Analytics", "reason": "Toolchain volatility is HIGH and the break is 3 years." } ], "missing": [ {"id": "sql", "name": "SQL", "cluster": "Data Engineering"}, {"id": "python", "name": "Python", "cluster": "Data Engineering"} ], "counts": {"transferable": 5, "stale": 1, "missing": 2, "total": 8}, "coverage_pct": 62.5, "provenance": "MODELLED" }

## B.6 Audit: request and response of POST /api/audit

{ "rules": [ "Continuous employment required within past 12 months", "Most recent title must exactly match target vacancy", "Mandatory certification dated within last 24 months" ] }

{ "results": [ { "line_number": 1, "rule_text": "Continuous employment required within past 12 months", "matched_rule_id": "AR-001", "matched_rule_name": "Continuous employment required", "risk_level": "HIGH", "impact": "Disproportionately eliminates qualified re-entry talent without measuring actual capability.", "recommended_intervention": "Eliminate continuity as a mandatory gate; evaluate cumulative years and recent problem-solving.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" }, { "line_number": 2, "rule_text": "Most recent title must exactly match target vacancy", "matched_rule_id": "AR-002", "matched_rule_name": "Exact most-recent-title match", "risk_level": "MEDIUM", "impact": "Excludes adjacent career-transition candidates with strong transferable skill overlap.", "recommended_intervention": "Implement skill-vector adjacency matching across related functional roles.", "evidence_ids": [], "provenance": "MODELLED" }, { "line_number": 3, "rule_text": "Mandatory certification dated within last 24 months", "matched_rule_id": "AR-003", "matched_rule_name": "Recent mandatory certification", "risk_level": "HIGH", "impact": "Imposes a credential tax on candidates, although research found generic upskilling certificates did not raise callbacks.", "recommended_intervention": "Replace recency criteria with focused practical capability verification assessments.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" } ], "summary": {"total_rules": 3, "flagged": 3, "high": 2, "medium": 1, "low": 0, "none": 0} }