ANCHOR

Steady Ground for the Return to Work.

Work File: Somya

Frontend Lead: App Foundation, Diagnostic Screen and Intervention Lab

Hackathon Project · 36-Hour Build · Individual Work Specification

| Owner | Somya |
| --- | --- |
| Role | Frontend Lead: App Foundation, Diagnostic Screen and Intervention Lab |
| Difficulty level | Medium-hard |
| Estimated effort | 16 to 18 hours |
| Git branch prefix | feat/somya-<topic> |
| Companion documents | Anchor BRD and the four other work files. Appendix A (contract) and Appendix B (golden values) are identical in all of them. |
| Version | 1.0, October 2026 |

READ THIS FIRST: rules for you and your AI assistant - This file is the single source of truth for your part of Anchor. Paste the whole file into your AI assistant before asking it to write code. - Create or edit only the files listed in your Deliverables section. Never edit a file someone else owns. - Use the exact field names, enum values, file paths and function signatures in Appendix A and in this file. Do not rename, add or remove fields. - Engines are deterministic: no random numbers, no clock, no internet, no LLM calls. Same input always gives the same output. - If anything looks wrong or missing, stop and message Hamza (CONTRACT CHANGE REQUEST). Do not fix it silently; silent fixes are how integration breaks. - Work on branch feat/somya-<topic>, commit at least hourly, open a pull request to main. Hamza merges.

## Prompt template for your AI assistant

You are my pair-programmer on "Anchor", a 36-hour hackathon project. The document below is my work file and is the single source of truth. Rules: 1. Implement ONLY the deliverables in my Deliverables section, at the exact file paths given. 2. Use the exact field names and enum values from Appendix A. Do not invent endpoints or fields. 3. Write tests that reproduce the golden values in Appendix B. 4. Keep every engine deterministic (no random, no time, no network, no LLM). 5. Ask me before touching any file that is not in my list. Start with deliverable <ID>. Then show me how to run its tests. [paste the whole document here]

# 1. The Project in 60 Seconds

Anchor helps people returning to work after a career break, and the employers who screen them. Instead of telling a returning professional to "take a course", Anchor first checks whether qualification was ever the real barrier. Two published field experiments show the main barrier is often how the career history is presented: a 2024 Ashoka University study in India found 49% lower callbacks for women with career breaks (and no significant help from upskilling certificates), and a 2022 Nature Human Behaviour study in the UK found that showing years worked instead of employment dates raised callbacks by about 15%.

The web app has five screens backed by deterministic Python engines (no AI model is needed for the core logic):

- Candidate Diagnostic: five barrier flags and a recommendation (Reframe, Reskill or Transition).

- Intervention Lab: the same candidate shown with three resume versions and their modelled screening odds.

- Transition Intelligence: transferable, stale and missing skills for a target role.

- Employer Screening Audit: flags screening rules that wrongly exclude re-entry talent.

- Evidence Registry: the studies behind every number.

Every number is labelled EMPIRICAL (published statistic), MODELLED (rule-based pattern) or SIMULATED (scenario from stated assumptions). The deck was made in a hurry; the BRD clarifies what we really build, and this file tells you exactly what you build.

# 2. Your Role at a Glance

| You own | The frontend foundation everyone builds on (Vite scaffold, app shell, routes, theme, API client, profile context, shared components) and two screens: Candidate Diagnostic and Intervention Lab. |
| --- | --- |
| Why you | The frontend is the part the jury sees. Your foundation must exist early (H4) because Laveesha and Aarushi build their pages on it. |
| You depend on | Aarushi's src/mocks/*.json (H2) and Hamza's stub-mode backend (H5). Until then use the golden JSON in Appendix B directly as your mock data. |
| Others depend on you | Laveesha (Transition and Audit pages use your components, useProfile() and client), Aarushi (Home and Evidence pages), Hamza (demo), everyone (visual consistency). |
| Done when | Samples A, B and C run through Diagnostic and Lab on the real API and show the Appendix B values, with loading, error and empty states, and no console errors. |

# 3. Repository Map and Ownership

Rule: one file, one owner. If you need a change in a file you do not own, message the owner. Nobody edits schemas.py or the Appendix A contract after H2 without Hamza's approval.

| Path | Owner | Purpose |
| --- | --- | --- |
| contract/examples/*.json | Aarushi | Frozen request/response examples (copy of Appendix B). Mocks for the frontend, fixtures for backend tests. |
| backend/app/main.py, schemas.py, loader.py, check_data.py | Hamza | FastAPI app, CORS, error format, Pydantic models (frozen at H2), JSON loading and data-integrity check. |
| backend/app/routers/*.py | Hamza | Thin endpoints (health, ontology, samples, evidence, diagnose, simulate, transition, audit). No business logic. |
| backend/app/engines/diagnostic.py, intervention.py, simulation.py | Aditya | Barrier-flag engine, intervention classifier, counterfactual simulation engine. |
| backend/app/engines/transition.py | Hamza | Skill decomposition engine (transferable / stale / missing). |
| backend/app/engines/audit.py | Laveesha | Employer screening-rule matcher. |
| backend/app/data/ontology.json, evidence_registry.json, samples.json | Aarushi | Skills and roles; the evidence registry; sample profiles and sample rule sets. |
| backend/app/data/simulation_params.json | Aditya | Every number the simulation uses, each tagged with its provenance. |
| backend/app/data/audit_rules.json | Laveesha | Screening-rule library (patterns, risk, impact, recommendation). |
| backend/tests/test_diagnostic.py, test_simulation.py | Aditya | Unit tests that reproduce the golden values. |
| backend/tests/test_transition.py, test_golden.py | Hamza | Transition tests and full golden-file contract tests. |
| backend/tests/test_audit.py | Laveesha | Audit-rule tests. |
| frontend/ scaffold (package.json, vite.config.js, index.html) | Somya | React + Vite project. |
| frontend/src/main.jsx, App.jsx, styles/theme.css | Somya | App shell, routes, navigation, design tokens. |
| frontend/src/api/client.js, context/ProfileContext.jsx, components/*.jsx | Somya | The only place that calls the API; shared candidate-profile state; shared UI components. |
| frontend/src/pages/DiagnosticPage.jsx, LabPage.jsx | Somya | Candidate Diagnostic and Intervention Lab screens. |
| frontend/src/pages/TransitionPage.jsx, AuditPage.jsx | Laveesha | Transition Intelligence and Employer Screening Audit screens. |
| frontend/src/pages/HomePage.jsx, EvidencePage.jsx | Aarushi | Landing page and Evidence Registry screen. |
| frontend/src/mocks/*.json | Aarushi | Copies of contract/examples used when VITE_USE_MOCKS=true. |
| scripts/smoke_test.py, README.md, docs/ | Hamza | End-to-end smoke test, run instructions, deck fixes, submission pack. |

### Git rules

- Branch feat/<yourname>-<topic>; pull main before every push; commit at least once an hour; never force-push.

- Only Hamza merges to main. Open small pull requests early; do not wait until everything is finished.

- Run commands (everyone): backend cd backend && python -m venv .venv, activate it (source .venv/bin/activate, or .venv\Scripts\activate on Windows), pip install -r requirements.txt, uvicorn app.main:app --reload --port 8000. Frontend cd frontend && npm install && npm run dev.

# 4. Your Deliverables

| ID | File(s) | What | Acceptance | Hours |
| --- | --- | --- | --- | --- |
| SO-01 | frontend/ scaffold, .env, App.jsx, main.jsx, styles/theme.css | Vite + React 18 + React Router; layout with top navigation, routes, footer disclaimer, design tokens (Appendix A.7). Create routes for all six pages with placeholder pages for those owned by others. | npm run dev shows nav and all routes by H2 (stub version) and final by H4. | 2 |
| SO-02 | src/api/client.js | All client functions in Appendix A.7, ApiError, mock switch VITE_USE_MOCKS. | Works against mocks and against the real server by changing one env value. | 1.5 |
| SO-03 | src/context/ProfileContext.jsx | ProfileProvider and useProfile() returning { profile, setProfile, loadSampleProfile(sampleId) }. | Profile survives navigation between pages. | 1 |
| SO-04 | src/components/*.jsx | ProvenanceBadge, LevelBadge, EvidenceChip, Card, PageHeader, ErrorBanner, Loader. | Used by every page; props exactly as in Appendix A.7. | 2 |
| SO-05 | src/pages/DiagnosticPage.jsx | Profile form, sample loader, results (Section 5.3). | Sample A matches Appendix B.3 on screen. | 5 |
| SO-06 | src/pages/LabPage.jsx | Three version cards, control, benchmark chart, assumptions, limitations (Section 5.4). | Sample A matches Appendix B.4 on screen. | 5 |
| SO-07 | Polish and integration | Responsive layout, keyboard focus, error states, switch from mocks to real API at M2. | QA checklist items 2 to 5, 10 to 13 pass. | 2 |
| SO-08 | Stretch only | Section 9. | Only after M3. | n/a |

# 5. Detailed Specification

## 5.1 Foundation (SO-01 to SO-04): build this first, in this order

- H0 to H1: npm create vite@latest frontend -- --template react, add react-router-dom. Push at once so others can pull the scaffold.

- H1 to H2: stub versions of App.jsx (router with six routes), client.js (functions that return mock JSON), ProfileContext.jsx, and the seven components. Even if they only render plain text, the file names, exports and props must be final so Laveesha and Aarushi can import them.

- H2 to H4: make them real (styled). Announce "foundation ready" in the team chat.

### API client rules (src/api/client.js)

- Base URL from import.meta.env.VITE_API_BASE (default http://localhost:8000/api). When import.meta.env.VITE_USE_MOCKS === "true", every function resolves from src/mocks/*.json (Aarushi provides diagnose_response_a.json, simulate_response_a.json, transition_response_b.json, audit_response_deck.json, ontology.json, samples.json, evidence.json) after a short fake delay (about 300 ms) so loading states are visible.

- On a non-2xx response, parse the body {"error": {code, message, details}} and throw new ApiError(code, message, details). On a network failure throw ApiError("NETWORK_ERROR", "Cannot reach the Anchor server.", []).

- Request bodies exactly as Appendix A.4: diagnose(profile) posts {profile}, simulate(profile) posts {profile}, transition(profile, targetRoleId) posts {profile, target_role_id}, audit(rules) posts {rules}.

- No page calls fetch directly.

### ProfileContext rules

- State: profile (a CandidateProfile or null). loadSampleProfile(sampleId) calls getSamples() once (cache it), finds the sample (sample-a, sample-b, sample-c) and sets profile to its profile.

- Keep the profile in React state only. Do not use localStorage or sessionStorage.

### Component props (fixed)

| Component | Props and behaviour |
| --- | --- |
| ProvenanceBadge | kind = EMPIRICAL, MODELLED or SIMULATED. Small pill with the colour from A.7 and the word in capitals. Tooltip (title attribute) with the one-line meaning from A.1. |
| LevelBadge | value = HIGH, MEDIUM, LOW, NONE, BARRIER, WATCH or STRENGTH. Colour mapping in A.7 (HIGH and BARRIER red; MEDIUM and WATCH amber; LOW and STRENGTH green; NONE grey). Show the word in capitals. |
| EvidenceChip | id e.g. EV-001. Renders a small link to /evidence#EV-001. |
| Card | title (optional) and children; white panel, border, padding. |
| PageHeader | title, subtitle. |
| ErrorBanner | error (an ApiError or null). Red banner with message; if details exist list field: message. Renders nothing when error is null. |
| Loader | Small spinner with the text "Working..." |

## 5.2 The theme (styles/theme.css)

Define CSS variables for the tokens in Appendix A.7 (--navy, --blue, --panel, --empirical, --modelled, --simulated, --barrier, --watch, --strength, --none). White page, navy top bar with the text "Anchor" and navigation links, content max width about 1100 px, system sans-serif font. The footer shows the disclaimer on every page: "Anchor shows population-level evidence and modelled scenarios. It does not predict any individual's outcome."

## 5.3 Diagnostic screen (SO-05)

### Layout

Two areas on one page: Profile (form) on top or left, Result below or right. On a phone they stack.

### Profile form

| Control | Field | Notes |
| --- | --- | --- |
| Sample loader (dropdown + "Load sample") | fills the whole form from getSamples() | Options come from samples.profiles (title shown). Calls loadSampleProfile(id). |
| Select | current_or_last_role_id, target_role_id | Options from getOntology().roles (name as label, id as value). |
| Text | industry (required), location, name | Max lengths from A.3. |
| Number | experience_years, gap_years | Step 0.1; ranges from A.3. |
| Number (optional) | experience_start_year, experience_end_year, reentry_year | Used only for the resume preview. |
| Select | gap_reason, resume_format | Enum values from A.2; show friendly labels ("Chronological dates" / "Years of experience"). |
| Multi-select chips | skills | Options from ontology.skills, grouped by cluster; selected chips highlighted. |
| Tags / one-per-line list | recent_activities | Optional; each entry up to a short sentence. |
| Checkbox | availability_stated | Label: "Resume says I am ready to return." |
| Button | "Run diagnostic" | Calls diagnose(profile); disabled while loading. |

Form values live in the shared profile from useProfile() so the Lab and Transition screens see the same candidate. Numbers must be sent as numbers, not strings. Show server validation errors with ErrorBanner.

### Result area (after a successful call)

- Summary strip: three counters "Barriers n", "Watch n", "Strengths n" from summary.

- Five flag cards in the order received. Each: label, LevelBadge value={level}, LevelBadge value={status}, explanation, ProvenanceBadge kind={provenance}. Do not re-sort.

- Recommendation card: title, rationale, prescribed_action; "Also apply:" list from also_apply (if any); an EvidenceChip for each evidence_ids (if none, show "Modelled recommendation: no direct empirical study").

- Capability check banner: green if qualification_limiting is false, amber if true; show the explanation. Heading: "Is qualification the limiting barrier?" with the answer "No" or "Yes".

- Next steps: buttons "Open Intervention Lab" (route /lab) and "See role transition" (route /transition).

### States

- Empty (no result yet): friendly hint "Load a sample or fill the form, then run the diagnostic."

- Loading: Loader. Error: ErrorBanner. Never leave a blank screen.

## 5.4 Intervention Lab screen (SO-06)

The Lab reads profile from useProfile(). If profile is null, show "Load a sample to begin" with a button that calls loadSampleProfile("sample-a"). Otherwise call simulate(profile) on mount and whenever the profile changes (a simple useEffect). A large SIMULATED ProvenanceBadge sits at the top with the sentence "Scenario projections, not predictions."

### Sections in order

| # | Section | What to show (data source) |
| --- | --- | --- |
| 1 | Three version cards side by side (stack on phone) | For each versions[]: label with the letter, resume_preview lines in a monospace "paper" box, the pass_likelihood_pct as a big number with a horizontal bar (width equals the value, scale 0 to 100), and a short "Why this number" list built from drivers (label plus +15% / -49% / base 67% using effect and value_pct, each with ProvenanceBadge and EvidenceChip if evidence_id is set). |
| 2 | Version comparison line | "Version B improves on A by X points; Version C by Y points" computed in the UI from the numbers (difference to 1 decimal). |
| 3 | Certificate control strip | control_certificate: label, its pass_likelihood_pct, note, ProvenanceBadge, EvidenceChip. Message: "Adding a certificate does not change the baseline." |
| 4 | Benchmark chart | benchmark_index: four horizontal bars (100, 51, 51, 58.7 for sample A) with labels and a provenance badge per bar. Plain CSS bars are fine; a chart library is optional. |
| 5 | Assumptions | A collapsible panel listing assumptions: key (readable), value, provenance, note. Open by default for the demo. |
| 6 | Limitations | The three strings in limitations, always visible, styled as a notice. |

### Rules

- Show percentages with one decimal and a % sign (34.2%). Never recompute a displayed value in the UI except the difference line.

- Every number on this page has a provenance badge nearby. Versions carry SIMULATED; drivers and benchmark bars carry their own.

- If the call fails, show ErrorBanner and keep the rest of the page usable.

## 5.5 Quality rules (SO-07)

- Responsive down to about 375 px wide; no horizontal scrolling of the page body.

- Buttons and inputs reachable by keyboard; visible focus; labels on all inputs; colour is never the only signal (badges also show words).

- No console errors or warnings in a normal demo run.

- Switching VITE_USE_MOCKS from true to false must be the only change needed to go from mocks to the real API.

# 6. Your Hour-by-Hour Plan

| Hours | Do | Check |
| --- | --- | --- |
| H0 – H2 | Kickoff. Scaffold Vite; push. Stub versions of routes, client, context and components with final names and props. | Others can import your files. M0. |
| H2 – H4 | Real theme, nav, footer, components; client.js with the mock switch; ProfileContext. Announce "foundation ready". | Laveesha and Aarushi unblocked. |
| H4 – H9 | Diagnostic screen: form, sample loader, results, states. Use mocks. | Sample A mock renders all result parts. M1 at H8. |
| H9 – H14 | Lab screen against mocks. Switch to the real API at M2 together with Hamza. | Real API shows the Appendix B numbers. M2 at H14. |
| H14 – H20 | Edge cases, error states, responsive layout, keyboard focus, wording polish. Help Laveesha and Aarushi with styling. | QA items pass. |
| H20 – H26 | Rest window (group 2, around H21 to H26). Then finish polish and optional stretch S-02. | M3 at H24. |
| H26 – H36 | Code freeze at H28. Fix QA bugs only. Rehearse the demo (you present Diagnostic and Lab); practise on mocks and the real backend. | M4 and M5. |

# 7. Integration Handshakes

| With | What you give / get | When |
| --- | --- | --- |
| Aarushi | Get: src/mocks/*.json at H2. Give: nothing but the component API; she imports PageHeader, Card, ProvenanceBadge, EvidenceChip. | H2, H4 |
| Laveesha | Give: components, useProfile(), client. Her pages use getOntology(), transition(), audit(), getSamples(). | H2 stub, H4 final |
| Hamza | Get: stub mode (H5) and real mode (H8). Report any response field that differs from Appendix A to him, not by working around it. | H5, H8 |
| Aditya | He produces the numbers you display. If a displayed number differs from Appendix B, tell him and Hamza. | H14 |

# 8. Done Checklist

- Diagnostic: sample A shows flags HIGH, LOW, MEDIUM, HIGH, LOW; REFRAME; "Qualification limiting: No". Sample B shows TRANSITION. Sample C shows RESKILL and "Yes".

- Lab: sample A shows 34.2%, 39.3%, 43.3%; control 34.2%; benchmark 100, 51, 51, 58.7; assumptions and three limitations visible.

- Error case: set gap_years to -1, the form shows a readable error. Stop the backend: banner "Cannot reach the Anchor server."

- Footer disclaimer on every page; provenance badges on every number; works on phone width.

# 9. Stretch Goals (only after M3)

- S-02 "Print summary" button on the Diagnostic result (browser print stylesheet).

- Friendly explanation panel if Hamza finishes S-01 (POST /api/explain).

- Small animations on the bars; dark mode is not needed.

# 10. How to Explain Your Work to the Jury

Your 60-second script "I built the front door of Anchor. First the foundation: one theme, one API client and a set of shared components, so every screen looks and behaves the same and every number carries its provenance badge. Then two screens. The Diagnostic takes a returning professional's profile and shows five barrier flags, one recommendation, and an answer to our key question: is lack of qualification really the barrier? In the demo it says no, so we recommend reframing, not a course. The Intervention Lab then shows the same person with three versions of her resume and their modelled screening odds, 34.2% rising to 43.3%, and proves that adding a certificate changes nothing, which matches the published research. Every assumption and limitation is visible on the page, because we would rather be honest than impressive."

### Likely questions and answers

| Question | Answer |
| --- | --- |
| "Are these numbers real or made up?" | Three kinds, and the screen says which. EMPIRICAL numbers come from the two cited studies. MODELLED are rule-based patterns from the profile. SIMULATED are scenarios; their assumptions are listed on the page. |
| "Why show assumptions on screen?" | Because a simulation is only trustworthy if you can see and challenge what it assumes. Judges can see the 67% reference level and the two 5% levers. |
| "How do you stop the UI showing something the backend didn't say?" | Pages only render fields from the API contract and never recompute numbers, except one difference line. The same golden values are tested on the backend and checked on screen. |
| "What happens if the server is down?" | A clear error banner, and the whole frontend can run on recorded example data as a fallback. |
| "Is this accessible?" | Labelled inputs, keyboard focus, words alongside colours, and a layout that works on a phone. |

# 11. Do-Not List

- Do not call fetch outside api/client.js; do not use localStorage or sessionStorage.

- Do not rename components, props, routes or exports after H2 (others import them).

- Do not hand-roll badges in pages; always use the shared components.

- Do not edit HomePage, EvidencePage, TransitionPage, AuditPage or any backend file.

- Do not hard-code displayed numbers; render what the API returns.

# 12. Team Milestones (shared by everyone)

| ID | Hour | Name | Exit criteria (all must be true) |
| --- | --- | --- | --- |
| M0 | H0 – H2 | Contract freeze | Repo skeleton pushed; schemas.py and contract/examples merged; git tag contract-v1. Everyone can run backend and frontend. |
| M1 | H8 | Parts done in isolation | Each owner's files pass their own tests / render from mocks. ANCHOR_STUB=0 works with real engines. |
| M2 | H14 | First end-to-end | Sample A flows through every page against the real API. Smoke test green for samples A, B, C and the audit sample. |
| M3 | H24 | Feature complete | Every Must Have requirement works. Only polish, bugs and stretch goals remain. |
| M4 | H28 | Code freeze | Only bug fixes approved by Hamza. Deck numbers match the app. Data files frozen. |
| M5 | H34 | Demo ready | Three full rehearsals done, backup recording made, submission pack ready. H34 – H36 is buffer. |

# Appendix A. Frozen Integration Contract (identical in all six documents)

This appendix is identical in the BRD and in every work file. It is frozen at hour 2 (git tag contract-v1). Backend, frontend and tests are all written against it, which is why the five parts fit together without surprises.

## A.1 Conventions

| Item | Rule |
| --- | --- |
| Backend | Python 3.11+, FastAPI, Pydantic v2, uvicorn. Port 8000. Every route is under /api. Dependencies: fastapi, uvicorn[standard], pydantic>=2, pytest, httpx. |
| Frontend | React 18 + Vite, plain JavaScript (not TypeScript), React Router. Port 5173. frontend/.env: VITE_API_BASE=http://localhost:8000/api and VITE_USE_MOCKS=false. |
| CORS | Backend allows origins http://localhost:5173 and http://127.0.0.1:5173, all methods and headers. |
| Naming | JSON fields are snake_case. Enum values are UPPER_CASE strings. Skill and role ids are lower_snake_case. Evidence ids are EV-001; audit rule ids are AR-001. |
| Numbers | Percentages are numbers from 0 to 100 (never 0 to 1). Round to 1 decimal at output only, using round(x + 1e-9, 1). A number may print as 67 or 67.0; both are valid. |
| Determinism | Same input gives the same output. No random, no current time, no network, no LLM inside any engine. This is what separates Anchor from an "LLM wrapper". |
| Request bodies | Every POST body is a JSON object. Shapes are listed in A.4. |
| Errors | HTTP 422 for bad input, 404 for unknown evidence id, 500 for unexpected errors. Body: {"error": {"code": "VALIDATION_ERROR", "message": "Invalid request", "details": [{"field": "profile.skills[0]", "message": "Unknown skill id 'xyz'"}]}}. Codes: VALIDATION_ERROR, NOT_FOUND, INTERNAL_ERROR. |
| Stub mode | Backend env ANCHOR_STUB=1 makes routers return the golden examples for sample A. It exists so the frontend is never blocked. Real mode is the default (ANCHOR_STUB=0). |
| Engine signatures | Engines are pure Python functions that import only from app.schemas. They never import FastAPI. Signatures are listed in A.5. |
| Provenance tags | Three labels travel with every number: EMPIRICAL = a statistic published in a cited study. MODELLED = a rule-based pattern computed from the candidate profile. SIMULATED = a scenario projection built from stated assumptions. |

## A.2 Enumerations

| Enum | Allowed values |
| --- | --- |
| ResumeFormat | CHRONOLOGICAL, DURATION |
| GapReason | CAREGIVING, HEALTH, RELOCATION, OTHER |
| Level | LOW, MEDIUM, HIGH |
| FlagStatus | BARRIER, WATCH, STRENGTH |
| Intervention | REFRAME, RESKILL, TRANSITION |
| Provenance | EMPIRICAL, MODELLED, SIMULATED |
| RiskLevel | HIGH, MEDIUM, LOW, NONE |
| Volatility (skills) | LOW, MEDIUM, HIGH |
| Outlook (roles) | GROWING, STABLE, DECLINING |
| Version id | A, B, C |
| Version representation | CHRONOLOGICAL, DURATION, OPTIMIZED |
| Driver effect | BASE, RELATIVE_CHANGE |

## A.3 CandidateProfile (the object every module shares)

| Field | Type | Req. | Validation / meaning |
| --- | --- | --- | --- |
| name | string | no | Max 60 characters. Display only. |
| current_or_last_role_id | string | yes | Must be a role id in ontology.json. The role the candidate held before the break. |
| target_role_id | string | yes | Must be a role id in ontology.json. The role they want to return to. |
| industry | string | yes | 1 to 60 characters. Display only (e.g. "Consumer Goods (FMCG)"). |
| location | string | no | Max 60 characters. Display only. |
| experience_years | number | yes | 0 to 50. Cumulative experience before the break. |
| experience_start_year | integer | no | 1970 to 2035. Display only (resume preview). |
| experience_end_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_years | number | yes | 0 to 15. Length of the career break. |
| reentry_year | integer | no | 1970 to 2035. Display only (resume preview). |
| gap_reason | GapReason | no | Default OTHER. Display only; never used in scoring. |
| resume_format | ResumeFormat | yes | How the candidate's resume currently presents experience. |
| skills | string[] | yes | 1 to 30 skill ids, each present in ontology.json, no duplicates. |
| recent_activities | string[] | no | Default []. Up to 10 non-empty strings (freelance work, volunteering, projects). Blank strings are ignored. |
| availability_stated | boolean | yes | True if the resume explicitly says the candidate is ready to return. |

There is deliberately no gender, age or name-based field that affects scoring. Anchor must never score a person on a protected attribute.

## A.4 Endpoints

| Method and path | Request body | Response | Logic by | UI by |
| --- | --- | --- | --- | --- |
| GET /api/health | none | {"status":"ok","version":"1.0","stub_mode":false} | Hamza | n/a |
| GET /api/ontology | none | Ontology (A.6) | Hamza | Somya, Laveesha |
| GET /api/samples | none | Samples (A.6) | Hamza | Somya, Laveesha |
| GET /api/evidence | none | {"entries": [EvidenceEntry]} | Hamza | Aarushi |
| GET /api/evidence/{id} | none | EvidenceEntry, or 404 NOT_FOUND | Hamza | Aarushi |
| POST /api/diagnose | {"profile": CandidateProfile} | DiagnosticResult | Aditya | Somya |
| POST /api/simulate | {"profile": CandidateProfile} | SimulationResult | Aditya | Somya |
| POST /api/transition | {"profile": CandidateProfile, "target_role_id": "data_analyst"} | TransitionResult | Hamza | Laveesha |
| POST /api/audit | {"rules": ["line one", "line two"]} (1 to 50 strings, each up to 300 characters) | AuditResult | Laveesha | Laveesha |

## A.5 Response shapes and engine signatures

### DiagnosticResult  (engine: run_diagnostic(profile, ontology) -> DiagnosticResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | Target role used for skill-freshness scoring. |
| flags | Flag[5] | Always 5 items in this fixed order: gap_visibility, experience_salience, recent_role_evidence, skill_freshness, availability_signal. |
| flags[].id / label / level / status / explanation / provenance | string / string / Level / FlagStatus / string / MODELLED | level is the value of the attribute; status says whether that value is a BARRIER, a WATCH item or a STRENGTH (polarity differs per flag). |
| summary | {barrier_count, watch_count, strength_count} | Counts of flag statuses (sum is 5). |
| recommendation | {intervention, title, rationale, prescribed_action, also_apply[], evidence_ids[]} | The single recommended intervention. also_apply holds secondary interventions; evidence_ids point to the Evidence Registry. |
| capability_check | {qualification_limiting: bool, explanation} | Anchor's core thesis: is lack of qualification the real barrier? |

### SimulationResult  (engine: run_simulation(profile, ontology, params) -> SimulationResult)

| Field | Type | Meaning |
| --- | --- | --- |
| versions | Version[3] | Always A, B, C in this order. |
| versions[].id / label / representation | VersionId / string / enum | A "Chronological Baseline", B "Experience Duration Framing", C "Candidate-Optimized Framing". |
| versions[].pass_likelihood_pct | number | Screening pass likelihood (SIMULATED). |
| versions[].resume_preview | string[] | The resume lines this version would show. |
| versions[].drivers | Driver[] | Why the number is what it is. Driver = {label, effect, value_pct, provenance, evidence_id or null}. |
| versions[].provenance | SIMULATED | Always SIMULATED. |
| control_certificate | {label, pass_likelihood_pct, note, provenance, evidence_id} | Control scenario: baseline plus an upskilling certificate (no significant effect). |
| benchmark_index | {label, value, provenance}[4] | Callback index, continuous employment = 100. Feeds the benchmark chart. |
| assumptions | {key, value, provenance, note}[] | One entry per key in simulation_params.json, in file order. |
| limitations | string[3] | Fixed honesty statements (see Appendix B). |

### TransitionResult  (engine: run_transition(profile, target_role_id, ontology) -> TransitionResult)

| Field | Type | Meaning |
| --- | --- | --- |
| target_role | {id, name} | The role being evaluated. |
| transferable | {id, name, cluster}[] | Core skills of the target role that the candidate has and that are current. |
| stale | {id, name, cluster, reason}[] | Core skills the candidate has, but whose toolchain is HIGH-volatility and the break is 2 years or more. |
| missing | {id, name, cluster}[] | Core skills the candidate does not have. |
| counts | {transferable, stale, missing, total} | total = number of core skills of the target role. |
| coverage_pct | number | 100 x transferable / total, 1 decimal. |
| provenance | MODELLED | Always MODELLED. |

All three lists keep the order in which the skills appear in the target role's core_skills.

### AuditResult  (engine: run_audit(rules, rule_library) -> AuditResult)

| Field | Type | Meaning |
| --- | --- | --- |
| results | Result[] | One per non-blank input line, in input order. |
| results[].line_number | integer | 1-based position among non-blank lines. |
| results[].rule_text | string | The line after trimming and bullet stripping. |
| results[].matched_rule_id / matched_rule_name | string or null | Library rule matched; null if none. |
| results[].risk_level | RiskLevel | NONE when nothing matched. |
| results[].impact / recommended_intervention | string / string or null | Copied from the matched library rule; for no match, impact is "No known risk pattern in the Anchor rule library." and recommendation is null. |
| results[].evidence_ids / provenance | string[] / MODELLED or null | Provenance is null when nothing matched. |
| summary | {total_rules, flagged, high, medium, low, none} | Counts by risk level; flagged = total_rules minus none. |

## A.6 Data file shapes

| File / object | Shape |
| --- | --- |
| Ontology (ontology.json, returned by /api/ontology) | {"skills": [{id, name, cluster, volatility}], "roles": [{id, name, function, outlook, core_skills: [skill ids]}]} |
| EvidenceEntry (evidence_registry.json = {"entries": [...]}) | {id, short_title, citation, authors, year, venue, study_type, geography, sample, headline: {value, label}, findings[], limits[], transferability_note, provenance, url} |
| Samples (samples.json, returned by /api/samples) | {"profiles": [{id, title, description, profile: CandidateProfile}], "audit_rule_sets": [{id, title, rules[]}]} |
| SimulationParams (simulation_params.json) | Object keyed by parameter name; each value is {value, provenance, evidence_id, note}. Keys: reference_pass_likelihood_pct, gap_penalty_pct_at_full, gap_years_at_full_penalty, reframing_relative_lift_pct, competency_cluster_lift_pct, availability_indicator_lift_pct, certificate_lift_pct, max_pass_likelihood_pct. |
| AuditRuleLibrary (audit_rules.json) | {"rules": [{id, name, patterns[] (regular expressions), risk_level, impact, recommended_intervention, evidence_ids[], provenance}]} |

## A.7 Shared UI tokens and components (owned by Somya, used by everyone)

| Item | Value |
| --- | --- |
| Provenance colours | EMPIRICAL #1F5FA8 (blue), MODELLED #0F766E (teal), SIMULATED #6B46C1 (purple). |
| Status / risk colours | BARRIER and HIGH #C0392B (red); WATCH and MEDIUM #B7791F (amber); STRENGTH and LOW #2E7D32 (green); NONE #6B7280 (grey). |
| Brand colours | Navy #1A2E4A, accent blue #2E74B5, light panel #EEF4FA. Font: system sans-serif stack. |
| Components | <ProvenanceBadge kind="EMPIRICAL¦MODELLED¦SIMULATED" />, <LevelBadge value="HIGH¦MEDIUM¦LOW¦NONE¦BARRIER¦WATCH¦STRENGTH" />, <EvidenceChip id="EV-001" /> (links to /evidence#EV-001), <Card title>, <PageHeader title subtitle>, <ErrorBanner error>, <Loader />. Never hand-roll these in a page. |
| Hook | useProfile() returns { profile, setProfile, loadSampleProfile(sampleId) }. profile is a CandidateProfile or null. |
| API client | src/api/client.js exports getHealth(), getOntology(), getSamples(), getEvidence(), getEvidenceById(id), diagnose(profile), simulate(profile), transition(profile, targetRoleId), audit(rules). Each returns parsed JSON or throws ApiError {code, message, details}. Pages never call fetch directly. |
| Routes | / Home, /diagnostic, /lab, /transition, /audit, /evidence. |
| Footer disclaimer (every page) | "Anchor shows population-level evidence and modelled scenarios. It does not predict any individual's outcome." |

# Appendix B. Golden Examples (expected values everyone tests against)

These examples were computed with a reference implementation of the rules in this document set. If your output differs, your code is wrong, or the spec has a gap; tell Hamza. Numbers are compared with a tolerance of 0.05.

## B.1 Outcome matrix for the three sample profiles

| Check | Sample A | Sample B | Sample C |
| --- | --- | --- | --- |
| Description | Marketing Manager, Pune; 7.2 yrs experience; 3.0 yr break; target Marketing Manager | Same candidate; target Data Analyst | HR Manager, Bengaluru; 5.0 yrs; 4.0 yr break; only 2 of 5 core skills |
| Flag levels (gap, salience, recent, freshness, availability) | HIGH, LOW, MEDIUM, HIGH, LOW | HIGH, LOW, MEDIUM, MEDIUM, LOW | HIGH, LOW, MEDIUM, LOW, HIGH |
| Summary barrier / watch / strength | 3 / 1 / 1 | 3 / 2 / 0 | 3 / 1 / 1 |
| Recommended intervention | REFRAME | TRANSITION | RESKILL |
| qualification_limiting | false | false | true |
| Simulation A / B / C (%) | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 43.3 | 34.2 / 39.3 / 39.3 |
| Benchmark index (continuous, gap, gap + certificate, gap + reframing) | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 | 100 / 51 / 51 / 58.7 |
| Transition counts (transferable / stale / missing / total), coverage | Target Marketing Manager: 5 / 1 / 0 / 6, 83.3% | Target Data Analyst: 5 / 1 / 2 / 8, 62.5% | Target HR Manager: 2 / 0 / 3 / 5, 40.0% |

Why C equals B for sample C: the competency-cluster lever needs at least 3 skills (sample C has 2) and the availability lever only applies when availability is not already stated (sample C states it). This is intended behaviour and a good edge-case test.

## B.2 Sample A: request body for /api/diagnose and /api/simulate

{ "profile": { "current_or_last_role_id": "marketing_manager", "target_role_id": "marketing_manager", "industry": "Consumer Goods (FMCG)", "location": "Pune, India", "experience_years": 7.2, "experience_start_year": 2013, "experience_end_year": 2020, "gap_years": 3, "reentry_year": 2023, "gap_reason": "CAREGIVING", "resume_format": "CHRONOLOGICAL", "skills": [ "brand_strategy", "pnl_leadership", "analytics", "excel", "business_intelligence", "stakeholder_management", "campaign_tracking", "reporting_dashboards" ], "recent_activities": [], "availability_stated": false } }

## B.3 Sample A: response of POST /api/diagnose

{ "target_role": {"id": "marketing_manager", "name": "Marketing Manager"}, "flags": [ { "id": "gap_visibility", "label": "Career-Gap Visibility", "level": "HIGH", "status": "BARRIER", "explanation": "Chronological date stamps make the 3-year break visible and can trigger automated ATS disqualification.", "provenance": "MODELLED" }, { "id": "experience_salience", "label": "Experience Salience", "level": "LOW", "status": "BARRIER", "explanation": "7.2 years of experience are buried beneath the 3-year break in a date-based resume.", "provenance": "MODELLED" }, { "id": "recent_role_evidence", "label": "Recent-Role Evidence", "level": "MEDIUM", "status": "WATCH", "explanation": "Relevant domain responsibilities from prior tenure are preserved; adding recent activity would strengthen this.", "provenance": "MODELLED" }, { "id": "skill_freshness", "label": "Skill Freshness", "level": "HIGH", "status": "STRENGTH", "explanation": "Core competencies for Marketing Manager remain directly relevant (5/6 core skills current).", "provenance": "MODELLED" }, { "id": "availability_signal", "label": "Availability Signal", "level": "LOW", "status": "BARRIER", "explanation": "Return-to-work readiness is not prominently signalled.", "provenance": "MODELLED" } ], "summary": {"barrier_count": 3, "watch_count": 1, "strength_count": 1}, "recommendation": { "intervention": "REFRAME", "title": "Reframe — Presentation & Signaling", "rationale": "Experience and competencies are intact; the limiting barrier is how the profile is presented.", "prescribed_action": "Replace employment dates with experience-duration framing and surface key achievements.", "also_apply": [], "evidence_ids": ["EV-002", "EV-001"] }, "capability_check": { "qualification_limiting": false, "explanation": "Qualification does not appear to be the limiting barrier; presentation changes should come before any coursework." } }

## B.4 Sample A: response of POST /api/simulate

{ "versions": [ { "id": "A", "label": "Chronological Baseline", "representation": "CHRONOLOGICAL", "pass_likelihood_pct": 34.2, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 2013 – 2020", "Career break · 2020 – 2023"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" } ], "provenance": "SIMULATED" }, { "id": "B", "label": "Experience Duration Framing", "representation": "DURATION", "pass_likelihood_pct": 39.3, "resume_preview": ["Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience"], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" } ], "provenance": "SIMULATED" }, { "id": "C", "label": "Candidate-Optimized Framing", "representation": "OPTIMIZED", "pass_likelihood_pct": 43.3, "resume_preview": [ "Marketing Manager — Consumer Goods (FMCG) · 7.2 years of experience", "Business Leadership: P&L Leadership, Stakeholder Management", "Data & Analytics: Analytics, Business Intelligence, Excel, Reporting Dashboards", "Marketing Execution: Campaign Tracking", "Marketing Strategy: Brand Strategy", "Availability: ready to start immediately" ], "drivers": [ { "label": "Reference pass likelihood of a continuously employed candidate", "effect": "BASE", "value_pct": 67, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Career-break penalty scaled to a 3-year gap", "effect": "RELATIVE_CHANGE", "value_pct": -49, "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, { "label": "Experience-duration reframing (relative lift)", "effect": "RELATIVE_CHANGE", "value_pct": 15, "provenance": "EMPIRICAL", "evidence_id": "EV-002" }, { "label": "Structured competency clusters", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null }, { "label": "Explicit availability indicator", "effect": "RELATIVE_CHANGE", "value_pct": 5, "provenance": "SIMULATED", "evidence_id": null } ], "provenance": "SIMULATED" } ], "control_certificate": { "label": "Chronological + upskilling certificate", "pass_likelihood_pct": 34.2, "note": "No statistically significant change in callbacks was found for upskilling certificates (EV-001).", "provenance": "EMPIRICAL", "evidence_id": "EV-001" }, "benchmark_index": [ {"label": "Continuous employment", "value": 100, "provenance": "SIMULATED"}, {"label": "Career gap, chronological", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + upskilling certificate", "value": 51, "provenance": "EMPIRICAL"}, {"label": "Gap + duration reframing", "value": 58.7, "provenance": "EMPIRICAL"} ], "assumptions": [ { "key": "reference_pass_likelihood_pct", "value": 67, "provenance": "SIMULATED", "note": "Assumed pass likelihood of a comparable continuously employed candidate; chosen so that a 3-year gap reproduces about 34%." }, { "key": "gap_penalty_pct_at_full", "value": 49, "provenance": "EMPIRICAL", "note": "EV-001: 49% lower callback rate for women with career breaks (India)." }, { "key": "gap_years_at_full_penalty", "value": 3, "provenance": "MODELLED", "note": "Penalty is scaled linearly up to this gap length and capped beyond it." }, { "key": "reframing_relative_lift_pct", "value": 15, "provenance": "EMPIRICAL", "note": "EV-002: callbacks +15% versus gap-dated resumes (United Kingdom)." }, { "key": "competency_cluster_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "availability_indicator_lift_pct", "value": 5, "provenance": "SIMULATED", "note": "Illustrative assumption; no published source." }, { "key": "certificate_lift_pct", "value": 0, "provenance": "EMPIRICAL", "note": "EV-001: no statistically significant effect." }, { "key": "max_pass_likelihood_pct", "value": 95, "provenance": "SIMULATED", "note": "Upper cap applied to every version." } ], "limitations": [ "Published statistics describe populations, not individuals; Anchor never predicts an individual's outcome.", "EV-001 was run in India and EV-002 in the United Kingdom; transferability between labour markets is not established.", "Pass likelihoods are scenario projections (SIMULATED) built from the listed assumptions; they are not measured callback rates." ] }

## B.5 Sample B: response of POST /api/transition (target Data Analyst)

Request: {"profile": <sample B profile>, "target_role_id": "data_analyst"}. Sample B is sample A with target_role_id set to data_analyst.

{ "target_role": {"id": "data_analyst", "name": "Data Analyst"}, "transferable": [ {"id": "analytics", "name": "Analytics", "cluster": "Data & Analytics"}, {"id": "excel", "name": "Excel", "cluster": "Data & Analytics"}, { "id": "business_intelligence", "name": "Business Intelligence", "cluster": "Data & Analytics" }, { "id": "stakeholder_management", "name": "Stakeholder Management", "cluster": "Business Leadership" }, {"id": "campaign_tracking", "name": "Campaign Tracking", "cluster": "Marketing Execution"} ], "stale": [ { "id": "reporting_dashboards", "name": "Reporting Dashboards", "cluster": "Data & Analytics", "reason": "Toolchain volatility is HIGH and the break is 3 years." } ], "missing": [ {"id": "sql", "name": "SQL", "cluster": "Data Engineering"}, {"id": "python", "name": "Python", "cluster": "Data Engineering"} ], "counts": {"transferable": 5, "stale": 1, "missing": 2, "total": 8}, "coverage_pct": 62.5, "provenance": "MODELLED" }

## B.6 Audit: request and response of POST /api/audit

{ "rules": [ "Continuous employment required within past 12 months", "Most recent title must exactly match target vacancy", "Mandatory certification dated within last 24 months" ] }

{ "results": [ { "line_number": 1, "rule_text": "Continuous employment required within past 12 months", "matched_rule_id": "AR-001", "matched_rule_name": "Continuous employment required", "risk_level": "HIGH", "impact": "Disproportionately eliminates qualified re-entry talent without measuring actual capability.", "recommended_intervention": "Eliminate continuity as a mandatory gate; evaluate cumulative years and recent problem-solving.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" }, { "line_number": 2, "rule_text": "Most recent title must exactly match target vacancy", "matched_rule_id": "AR-002", "matched_rule_name": "Exact most-recent-title match", "risk_level": "MEDIUM", "impact": "Excludes adjacent career-transition candidates with strong transferable skill overlap.", "recommended_intervention": "Implement skill-vector adjacency matching across related functional roles.", "evidence_ids": [], "provenance": "MODELLED" }, { "line_number": 3, "rule_text": "Mandatory certification dated within last 24 months", "matched_rule_id": "AR-003", "matched_rule_name": "Recent mandatory certification", "risk_level": "HIGH", "impact": "Imposes a credential tax on candidates, although research found generic upskilling certificates did not raise callbacks.", "recommended_intervention": "Replace recency criteria with focused practical capability verification assessments.", "evidence_ids": ["EV-001"], "provenance": "MODELLED" } ], "summary": {"total_rules": 3, "flagged": 3, "high": 2, "medium": 1, "low": 0, "none": 0} }